🎯 TITAN EVOLUTION - ΠΛΗΡΗΣ ΟΔΙΚΟΣ ΧΑΡΤΗΣ

📋 EXECUTIVE SUMMARY

Στόχος: Μετατροπή του TITAN από DOS-era script σε God-Mode AI Training System
Συνολικός Χρόνος: 6 μήνες (180 ημέρες)
Συνολικές Ώρες: ~400 hours
Phases: 6 κύρια στάδια
Risk Level: Managed (incremental approach)

🗺️ MASTER ROADMAP

PHASE 0: PREPARATION (Week 0 - Πριν αρχίσουμε)

Βήμα 0.1: Environment Setup (2 ώρες)

# 1. Backup τρέχοντος κώδικα

mkdir ~/titan_backup

cp -r ~/titan ~/titan_backup/titan_v50_original_$(date +%Y%m%d)

# 2. Git repository initialization

cd ~/titan

git init

git add .

git commit -m "Initial commit - TITAN v50 Full Kernel"

# 3. Virtual environment

python3 -m venv venv

source venv/bin/activate

# 4. Requirements file

cat > requirements.txt << 'EOF'

# Core

numpy==1.24.3

pandas==2.0.3

scikit-learn==1.3.0

# Database

sqlite3  # built-in

# ML Enhancement

joblib==1.3.2

# Configuration

PyYAML==6.0.1

pydantic==2.4.2

# Logging (enhanced)

python-json-logger==2.0.7

# Testing

pytest==7.4.3

pytest-cov==4.1.0

# Future: Web UI (Phase 2)

# streamlit==1.28.1

# Future: Telegram (Phase 2)

# python-telegram-bot==20.6

# Future: API Integrations (Phase 2)

# requests==2.31.0

# garmin-connect==0.2.4

# Future: Advanced ML (Phase 3)

# tensorflow==2.14.0

# torch==2.1.0

EOF

# 5. Install base requirements

pip install -r requirements.txt

Deliverable: ✅ Clean dev environment με version control

Βήμα 0.2: Project Structure Planning (1 ώρα)

titan/

├── README.md                    # Documentation

├── requirements.txt             # Dependencies

├── config.yaml                  # Configuration

├── .env.example                 # API keys template

├── .gitignore                   # Git ignore rules

│

├── titan/                       # Main package

│   ├── __init__.py

│   │

│   ├── core/                    # Core functionality

│   │   ├── __init__.py

│   │   ├── athlete.py           # UniversalAthleteProfile

│   │   ├── database.py          # DatabaseManager, AthleteDatabase

│   │   └── profile.py           # Profile management

│   │

│   ├── science/                 # Scientific engines

│   │   ├── __init__.py

│   │   ├── acwr.py              # ACWR calculations

│   │   ├── tsb.py               # TSB/CTL/ATL

│   │   ├── hrv.py               # HRV analysis

│   │   ├── ml_predictor.py      # ML Performance Predictor

│   │   ├── genetics.py          # Genetic optimization

│   │   └── physiology.py        # Lactate, Glycogen, etc.

│   │

│   ├── features/                # Feature modules

│   │   ├── __init__.py

│   │   ├── taper.py             # Taper optimizer

│   │   ├── weather.py           # Weather API & optimizer

│   │   ├── injury.py            # Injury warning

│   │   ├── cognitive.py         # Cognitive load

│   │   └── team.py              # Team dashboard

│   │

│   ├── integrations/            # External integrations

│   │   ├── __init__.py

│   │   ├── telegram_bot.py      # Telegram interface

│   │   ├── garmin.py            # Garmin sync

│   │   └── wearables.py         # Generic wearable sync

│   │

│   ├── ui/                      # User interfaces

│   │   ├── __init__.py

│   │   ├── cli.py               # Command-line interface

│   │   └── streamlit_app.py     # Web dashboard

│   │

│   └── utils/                   # Utilities

│       ├── __init__.py

│       ├── logger.py            # Logging setup

│       ├── config.py            # Config management

│       ├── validators.py        # Pydantic validators

│       └── helpers.py           # Helper functions

│

├── tests/                       # Unit tests

│   ├── __init__.py

│   ├── test_core.py

│   ├── test_science.py

│   ├── test_features.py

│   └── conftest.py              # Pytest fixtures

│

├── data/                        # Data directory

│   ├── logs/                    # Log files

│   ├── database/                # SQLite databases

│   └── models/                  # Saved ML models

│

├── scripts/                     # Utility scripts

│   ├── migrate_data.py          # Data migration

│   ├── backup.py                # Backup utility

│   └── deploy.py                # Deployment script

│

└── docs/                        # Documentation

├── architecture.md

├── api_reference.md

└── user_guide.md

Deliverable: ✅ Clear project structure plan

PHASE 1: FOUNDATION & STABILITY (Weeks 1-4)

Week 1: Logging & Configuration

Βήμα 1.1: Advanced Logging System (6 ώρες)

File: titan/utils/logger.py

"""

Advanced Logging System for TITAN

Features: Rotation, JSON format, different levels, context

"""

import logging

import logging.handlers

import json

from pathlib import Path

from datetime import datetime

import sys

class TitanLogger:

"""TITAN Logging System with advanced features"""

def __init__(self, name="TITAN", log_dir="data/logs"):

self.name = name

self.log_dir = Path(log_dir)

self.log_dir.mkdir(parents=True, exist_ok=True)

# Create logger

self.logger = logging.getLogger(name)

self.logger.setLevel(logging.DEBUG)

# Clear existing handlers

self.logger.handlers.clear()

self._setup_handlers()

def _setup_handlers(self):

"""Setup all handlers"""

# 1. Rotating File Handler (main log)

main_log = self.log_dir / "titan.log"

file_handler = logging.handlers.RotatingFileHandler(

main_log,

maxBytes=10*1024*1024,  # 10MB

backupCount=5,

encoding='utf-8'

)

file_handler.setLevel(logging.DEBUG)

file_formatter = logging.Formatter(

'%(asctime)s - %(name)s - %(levelname)s - %(funcName)s:%(lineno)d - %(message)s',

datefmt='%Y-%m-%d %H:%M:%S'

)

file_handler.setFormatter(file_formatter)

self.logger.addHandler(file_handler)

# 2. Error File Handler (errors only)

error_log = self.log_dir / "errors.log"

error_handler = logging.handlers.RotatingFileHandler(

error_log,

maxBytes=5*1024*1024,  # 5MB

backupCount=3,

encoding='utf-8'

)

error_handler.setLevel(logging.ERROR)

error_handler.setFormatter(file_formatter)

self.logger.addHandler(error_handler)

# 3. Console Handler (INFO and above)

console_handler = logging.StreamHandler(sys.stdout)

console_handler.setLevel(logging.INFO)

console_formatter = logging.Formatter(

'%(levelname)s - %(message)s'

)

console_handler.setFormatter(console_formatter)

self.logger.addHandler(console_handler)

# 4. JSON Handler (for parsing/analysis)

json_log = self.log_dir / "titan_json.log"

json_handler = logging.handlers.RotatingFileHandler(

json_log,

maxBytes=10*1024*1024,

backupCount=3,

encoding='utf-8'

)

json_handler.setLevel(logging.INFO)

json_formatter = self._json_formatter

json_handler.setFormatter(json_formatter)

self.logger.addHandler(json_handler)

@staticmethod

def _json_formatter(record):

"""Format log record as JSON"""

log_obj = {

'timestamp': datetime.fromtimestamp(record.created).isoformat(),

'level': record.levelname,

'logger': record.name,

'function': record.funcName,

'line': record.lineno,

'message': record.getMessage(),

}

if record.exc_info:

log_obj['exception'] = logging.Formatter().formatException(record.exc_info)

return json.dumps(log_obj)

def get_logger(self):

"""Return the logger instance"""

return self.logger

# Convenience methods

def debug(self, msg, *args, **kwargs):

self.logger.debug(msg, *args, **kwargs)

def info(self, msg, *args, **kwargs):

self.logger.info(msg, *args, **kwargs)

def warning(self, msg, *args, **kwargs):

self.logger.warning(msg, *args, **kwargs)

def error(self, msg, *args, **kwargs):

self.logger.error(msg, *args, **kwargs)

def critical(self, msg, *args, **kwargs):

self.logger.critical(msg, *args, **kwargs)

def exception(self, msg, *args, **kwargs):

"""Log exception with traceback"""

self.logger.exception(msg, *args, **kwargs)

# Global logger instance

_logger = None

def get_logger(name="TITAN"):

"""Get or create global logger"""

global _logger

if _logger is None:

_logger = TitanLogger(name)

return _logger

# Convenience functions

def debug(msg, *args, **kwargs):

get_logger().debug(msg, *args, **kwargs)

def info(msg, *args, **kwargs):

get_logger().info(msg, *args, **kwargs)

def warning(msg, *args, **kwargs):

get_logger().warning(msg, *args, **kwargs)

def error(msg, *args, **kwargs):

get_logger().error(msg, *args, **kwargs)

def critical(msg, *args, **kwargs):

get_logger().critical(msg, *args, **kwargs)

def exception(msg, *args, **kwargs):

get_logger().exception(msg, *args, **kwargs)

Migration Script: scripts/replace_prints.py

#!/usr/bin/env python3

"""

Replace all print() statements with logger calls

"""

import re

from pathlib import Path

def replace_prints(file_path):

"""Replace print with logger in a file"""

with open(file_path, 'r', encoding='utf-8') as f:

content = f.read()

# Check if logger already imported

if 'from titan.utils.logger import' not in content:

# Add import after other imports

import_pattern = r'(import.*?\n\n)'

content = re.sub(

import_pattern,

r'\1from titan.utils.logger import info, error, warning, debug\n\n',

content,

count=1

)

# Replace print statements

replacements = [

(r'print\(f"ERROR:', r'error(f"'),

(r'print\(f"WARNING:', r'warning(f"'),

(r'print\(f"DEBUG:', r'debug(f"'),

(r'print\(f"', r'info(f"'),

(r'print\("ERROR:', r'error("'),

(r'print\("WARNING:', r'warning("'),

(r'print\("DEBUG:', r'debug("'),

(r'print\("', r'info("'),

]

for old, new in replacements:

content = re.sub(old, new, content)

# Write back

with open(file_path, 'w', encoding='utf-8') as f:

f.write(content)

print(f"✅ Processed: {file_path}")

if __name__ == "__main__":

# Process main file

replace_prints("TITAN_v50_FULL_KERNEL_FINAL.py")

print("\n✅ Print replacement complete!")

Test: tests/test_logger.py

import pytest

from titan.utils.logger import TitanLogger, get_logger

from pathlib import Path

def test_logger_creation():

logger = TitanLogger("TEST")

assert logger.name == "TEST"

assert logger.log_dir.exists()

def test_logger_levels():

logger = get_logger("TEST")

logger.debug("Debug message")

logger.info("Info message")

logger.warning("Warning message")

logger.error("Error message")

# Check logs were created

assert (Path("data/logs") / "titan.log").exists()

assert (Path("data/logs") / "errors.log").exists()

def test_exception_logging():

logger = get_logger()

try:

raise ValueError("Test exception")

except ValueError:

logger.exception("Caught exception")

# Check error log contains exception

with open("data/logs/errors.log", 'r') as f:

content = f.read()

assert "ValueError" in content

Deliverable: ✅ Production-grade logging system

Time: 6 hours
Risk: Low
Value: Critical (will save dozens of debugging hours)

Βήμα 1.2: Configuration Management (4 ώρες)

File: titan/utils/config.py

"""

Configuration Management with YAML

Supports: environments, validation, secrets

"""

import yaml

from pathlib import Path

from typing import Any, Dict, Optional

from pydantic import BaseModel, Field, validator

from enum import Enum

import os

class Environment(str, Enum):

DEVELOPMENT = "development"

TESTING = "testing"

PRODUCTION = "production"

class HRZonesConfig(BaseModel):

"""Heart rate zones configuration"""

z1: tuple[int, int] = (0, 60)

z2: tuple[int, int] = (60, 70)

z3: tuple[int, int] = (70, 80)

z4: tuple[int, int] = (80, 90)

z5: tuple[int, int] = (90, 100)

class ACWRConfig(BaseModel):

"""ACWR limits configuration"""

safe_min: float = Field(default=0.8, ge=0, le=2)

safe_max: float = Field(default=1.3, ge=0, le=2)

warning_max: float = Field(default=1.5, ge=0, le=3)

@validator('safe_max')

def max_greater_than_min(cls, v, values):

if 'safe_min' in values and v <= values['safe_min']:

raise ValueError('safe_max must be > safe_min')

return v

class TSBConfig(BaseModel):

"""TSB thresholds configuration"""

fresh: int = Field(default=5, ge=-50, le=50)

optimal: int = Field(default=-5, ge=-50, le=50)

fatigued: int = Field(default=-20, ge=-50, le=50)

class DatabaseConfig(BaseModel):

"""Database configuration"""

version: str = "1.0"

timeout: int = Field(default=5, ge=1, le=30)

path: str = "data/database/titan.db"

backup_interval_days: int = 7

class WeatherConfig(BaseModel):

"""Weather API configuration"""

api_key: Optional[str] = None

timeout: int = Field(default=10, ge=5, le=30)

cache_duration: int = Field(default=1800, ge=300, le=7200)

default_location: str = "Athens,GR"

class MLConfig(BaseModel):

"""Machine Learning configuration"""

model_path: str = "data/models"

train_test_split: float = Field(default=0.2, ge=0.1, le=0.4)

random_state: int = 42

cv_folds: int = 5

min_training_samples: int = 30

class MemoryConfig(BaseModel):

"""Memory management configuration"""

max_history_days: int = Field(default=365, ge=30, le=1095)

prune_after_days: int = Field(default=730, ge=365, le=2190)

auto_prune: bool = True

class LoggingConfig(BaseModel):

"""Logging configuration"""

level: str = "INFO"

directory: str = "data/logs"

max_size_mb: int = 10

backup_count: int = 5

class TitanConfig(BaseModel):

"""Master TITAN configuration"""

environment: Environment = Environment.DEVELOPMENT

hr_zones: HRZonesConfig = HRZonesConfig()

acwr: ACWRConfig = ACWRConfig()

tsb: TSBConfig = TSBConfig()

database: DatabaseConfig = DatabaseConfig()

weather: WeatherConfig = WeatherConfig()

ml: MLConfig = MLConfig()

memory: MemoryConfig = MemoryConfig()

logging: LoggingConfig = LoggingConfig()

class Config:

use_enum_values = True

class ConfigManager:

"""Configuration manager with validation"""

def __init__(self, config_path: str = "config.yaml"):

self.config_path = Path(config_path)

self._config: Optional[TitanConfig] = None

self._load_config()

def _load_config(self):

"""Load and validate configuration"""

if not self.config_path.exists():

self._create_default_config()

with open(self.config_path, 'r') as f:

config_dict = yaml.safe_load(f)

# Load environment variables (override YAML)

self._load_env_overrides(config_dict)

# Validate with Pydantic

self._config = TitanConfig(**config_dict)

def _create_default_config(self):

"""Create default configuration file"""

default_config = TitanConfig()

with open(self.config_path, 'w') as f:

yaml.dump(

default_config.dict(),

f,

default_flow_style=False,

sort_keys=False

)

print(f"✅ Created default config: {self.config_path}")

def _load_env_overrides(self, config_dict: Dict):

"""Override config with environment variables"""

# Example: TITAN_WEATHER_API_KEY overrides weather.api_key

for key, value in os.environ.items():

if key.startswith('TITAN_'):

parts = key[6:].lower().split('_')

self._set_nested(config_dict, parts, value)

def _set_nested(self, d: Dict, keys: list, value: Any):

"""Set nested dictionary value"""

for key in keys[:-1]:

d = d.setdefault(key, {})

d[keys[-1]] = value

@property

def config(self) -> TitanConfig:

"""Get configuration"""

return self._config

def get(self, path: str, default=None):

"""Get config value by path (e.g., 'weather.timeout')"""

parts = path.split('.')

value = self._config

for part in parts:

value = getattr(value, part, None)

if value is None:

return default

return value

def reload(self):

"""Reload configuration"""

self._load_config()

def save(self):

"""Save current configuration"""

with open(self.config_path, 'w') as f:

yaml.dump(

self._config.dict(),

f,

default_flow_style=False,

sort_keys=False

)

# Global config instance

_config_manager = None

def get_config() -> TitanConfig:

"""Get global configuration"""

global _config_manager

if _config_manager is None:

_config_manager = ConfigManager()

return _config_manager.config

def reload_config():

"""Reload configuration"""

global _config_manager

if _config_manager:

_config_manager.reload()

Default config.yaml:

environment: development

hr_zones:

z1: [0, 60]

z2: [60, 70]

z3: [70, 80]

z4: [80, 90]

z5: [90, 100]

acwr:

safe_min: 0.8

safe_max: 1.3

warning_max: 1.5

tsb:

fresh: 5

optimal: -5

fatigued: -20

database:

version: "1.0"

timeout: 5

path: "data/database/titan.db"

backup_interval_days: 7

weather:

api_key: null  # Set via TITAN_WEATHER_API_KEY env var

timeout: 10

cache_duration: 1800

default_location: "Athens,GR"

ml:

model_path: "data/models"

train_test_split: 0.2

random_state: 42

cv_folds: 5

min_training_samples: 30

memory:

max_history_days: 365

prune_after_days: 730

auto_prune: true

logging:

level: "INFO"

directory: "data/logs"

max_size_mb: 10

backup_count: 5

.env.example:

# TITAN Environment Variables

# Copy to .env and fill in your values

# Environment

TITAN_ENVIRONMENT=development

# Weather API

TITAN_WEATHER_API_KEY=your_api_key_here

# Database

TITAN_DATABASE_PATH=data/database/titan.db

# Telegram Bot (Phase 2)

# TITAN_TELEGRAM_BOT_TOKEN=your_bot_token

# TITAN_TELEGRAM_CHAT_ID=your_chat_id

# Garmin (Phase 2)

# TITAN_GARMIN_EMAIL=your_email

# TITAN_GARMIN_PASSWORD=your_password

Test: tests/test_config.py

import pytest

from titan.utils.config import ConfigManager, TitanConfig, get_config

from pathlib import Path

def test_default_config_creation():

config = TitanConfig()

assert config.environment == "development"

assert config.acwr.safe_min == 0.8

def test_config_validation():

with pytest.raises(ValueError):

TitanConfig(acwr={'safe_min': 1.5, 'safe_max': 1.0})

def test_config_manager():

manager = ConfigManager("test_config.yaml")

assert manager.config is not None

assert Path("test_config.yaml").exists()

def test_get_nested_value():

manager = ConfigManager()

assert manager.get('weather.timeout') == 10

assert manager.get('invalid.path', default=99) == 99

Deliverable: ✅ YAML-based configuration system με validation

Time: 4 hours
Risk: Low
Value: High (no more hardcoded values)

Βήμα 1.3: Database Safety (5 ώρες)

File: titan/core/database.py (enhanced)

"""

Database Management with safety features

- Context managers

- Connection pooling

- Automatic backups

- Error recovery

"""

import sqlite3

from pathlib import Path

from datetime import datetime, timedelta

from contextlib import contextmanager

from typing import Optional, List, Dict, Any

import shutil

from titan.utils.logger import get_logger

from titan.utils.config import get_config

logger = get_logger()

class DatabaseManager:

"""

Safe database manager with:

- Context managers

- Auto-backup

- Error recovery

- Connection pooling

"""

def __init__(self, db_path: Optional[str] = None):

config = get_config()

self.db_path = Path(db_path or config.database.path)

self.db_path.parent.mkdir(parents=True, exist_ok=True)

self.backup_interval = config.database.backup_interval_days

self.timeout = config.database.timeout

logger.info(f"Database manager initialized: {self.db_path}")

# Initialize database

self.create_database()

# Check if backup needed

self._check_backup()

@contextmanager

def get_connection(self):

"""

Context manager for safe database connections

Usage:

with db.get_connection() as conn:

cursor = conn.cursor()

cursor.execute("SELECT * FROM athletes")

"""

conn = None

try:

conn = sqlite3.connect(

self.db_path,

timeout=self.timeout,

check_same_thread=False

)

conn.row_factory = sqlite3.Row  # Dict-like access

logger.debug(f"Database connection opened: {self.db_path}")

yield conn

conn.commit()

logger.debug("Transaction committed")

except sqlite3.Error as e:

if conn:

conn.rollback()

logger.error(f"Database error, rolled back: {e}")

raise

finally:

if conn:

conn.close()

logger.debug("Database connection closed")

def create_database(self):

"""Create database with version tracking"""

try:

with self.get_connection() as conn:

cursor = conn.cursor()

# Version table

cursor.execute("""

CREATE TABLE IF NOT EXISTS schema_version (

version TEXT PRIMARY KEY,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

)

""")

# Athletes table

cursor.execute("""

CREATE TABLE IF NOT EXISTS athletes (

id INTEGER PRIMARY KEY AUTOINCREMENT,

name TEXT NOT NULL,

max_hr INTEGER,

resting_hr INTEGER,

lthr INTEGER,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

)

""")

# Daily metrics table

cursor.execute("""

CREATE TABLE IF NOT EXISTS daily_metrics (

id INTEGER PRIMARY KEY AUTOINCREMENT,

athlete_id INTEGER NOT NULL,

date DATE NOT NULL,

weight REAL,

hrv INTEGER,

rhr INTEGER,

sleep_hours REAL,

sleep_quality INTEGER,

soreness INTEGER,

fatigue INTEGER,

mood INTEGER,

notes TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (athlete_id) REFERENCES athletes(id),

UNIQUE(athlete_id, date)

)

""")

# Training sessions table

cursor.execute("""

CREATE TABLE IF NOT EXISTS training_sessions (

id INTEGER PRIMARY KEY AUTOINCREMENT,

athlete_id INTEGER NOT NULL,

date DATE NOT NULL,

type TEXT NOT NULL,

distance REAL,

duration INTEGER,

avg_hr INTEGER,

max_hr INTEGER,

avg_pace REAL,

tss INTEGER,

rpe INTEGER,

notes TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (athlete_id) REFERENCES athletes(id)

)

""")

# Training load history table

cursor.execute("""

CREATE TABLE IF NOT EXISTS training_load (

id INTEGER PRIMARY KEY AUTOINCREMENT,

athlete_id INTEGER NOT NULL,

date DATE NOT NULL,

acute_load REAL,

chronic_load REAL,

acwr REAL,

ctl REAL,

atl REAL,

tsb REAL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (athlete_id) REFERENCES athletes(id),

UNIQUE(athlete_id, date)

)

""")

# Equipment table

cursor.execute("""

CREATE TABLE IF NOT EXISTS equipment (

id INTEGER PRIMARY KEY AUTOINCREMENT,

athlete_id INTEGER NOT NULL,

name TEXT NOT NULL,

type TEXT NOT NULL,

purchase_date DATE,

total_distance REAL DEFAULT 0,

max_distance REAL,

status TEXT DEFAULT 'active',

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (athlete_id) REFERENCES athletes(id)

)

""")

# Insert/update version

config = get_config()

cursor.execute("""

INSERT OR REPLACE INTO schema_version (version, updated_at)

VALUES (?, ?)

""", (config.database.version, datetime.now()))

logger.info("Database schema created/verified")

except sqlite3.Error as e:

logger.error(f"Failed to create database: {e}")

raise

def _check_backup(self):

"""Check if backup is needed"""

try:

backup_dir = self.db_path.parent / "backups"

backup_dir.mkdir(exist_ok=True)

# Find latest backup

backups = sorted(backup_dir.glob("titan_*.db"))

if not backups:

self._create_backup()

return

latest_backup = backups[-1]

backup_date = datetime.fromtimestamp(latest_backup.stat().st_mtime)

days_old = (datetime.now() - backup_date).days

if days_old >= self.backup_interval:

self._create_backup()

except Exception as e:

logger.warning(f"Backup check failed: {e}")

def _create_backup(self):

"""Create database backup"""

try:

backup_dir = self.db_path.parent / "backups"

backup_name = f"titan_{datetime.now().strftime('%Y%m%d_%H%M%S')}.db"

backup_path = backup_dir / backup_name

shutil.copy2(self.db_path, backup_path)

logger.info(f"Database backup created: {backup_path}")

# Keep only last 10 backups

backups = sorted(backup_dir.glob("titan_*.db"))

if len(backups) > 10:

for old_backup in backups[:-10]:

old_backup.unlink()

logger.info(f"Removed old backup: {old_backup}")

except Exception as e:

logger.error(f"Failed to create backup: {e}")

def save_daily_metric(self, athlete_id: int, date: str, **metrics):

"""Save daily metrics with error handling"""

try:

with self.get_connection() as conn:

cursor = conn.cursor()

# Build dynamic SQL

fields = ['athlete_id', 'date'] + list(metrics.keys())

placeholders = ', '.join(['?' for _ in fields])

values = [athlete_id, date] + list(metrics.values())

sql = f"""

INSERT OR REPLACE INTO daily_metrics

({', '.join(fields)})

VALUES ({placeholders})

"""

cursor.execute(sql, values)

logger.info(f"Daily metric saved for athlete {athlete_id} on {date}")

return cursor.lastrowid

except sqlite3.Error as e:

logger.error(f"Failed to save daily metric: {e}")

return None

def save_session(self, athlete_id: int, date: str, session_type: str, **session_data):

"""Save training session with error handling"""

try:

with self.get_connection() as conn:

cursor = conn.cursor()

fields = ['athlete_id', 'date', 'type'] + list(session_data.keys())

placeholders = ', '.join(['?' for _ in fields])

values = [athlete_id, date, session_type] + list(session_data.values())

sql = f"""

INSERT INTO training_sessions

({', '.join(fields)})

VALUES ({placeholders})

"""

cursor.execute(sql, values)

logger.info(f"Session saved for athlete {athlete_id}: {session_type}")

return cursor.lastrowid

except sqlite3.Error as e:

logger.error(f"Failed to save session: {e}")

return None

def get_training_load_history(self, athlete_id: int, days: int = 30) -> List[Dict]:

"""Get training load history"""

try:

with self.get_connection() as conn:

cursor = conn.cursor()

cutoff_date = (datetime.now() - timedelta(days=days)).strftime('%Y-%m-%d')

cursor.execute("""

SELECT date, acute_load, chronic_load, acwr, ctl, atl, tsb

FROM training_load

WHERE athlete_id = ? AND date >= ?

ORDER BY date DESC

""", (athlete_id, cutoff_date))

return [dict(row) for row in cursor.fetchall()]

except sqlite3.Error as e:

logger.error(f"Failed to get training load: {e}")

return []

def execute_query(self, sql: str, params: tuple = ()) -> List[Dict]:

"""Execute custom query safely"""

try:

with self.get_connection() as conn:

cursor = conn.cursor()

cursor.execute(sql, params)

return [dict(row) for row in cursor.fetchall()]

except sqlite3.Error as e:

logger.error(f"Query failed: {e}")

return []

def vacuum(self):

"""Optimize database"""

try:

with self.get_connection() as conn:

conn.execute("VACUUM")

logger.info("Database optimized (VACUUM)")

except sqlite3.Error as e:

logger.error(f"VACUUM failed: {e}")

Test: tests/test_database.py

import pytest

from titan.core.database import DatabaseManager

from pathlib import Path

import sqlite3

@pytest.fixture

def temp_db(tmp_path):

"""Create temporary database"""

db_path = tmp_path / "test.db"

db = DatabaseManager(str(db_path))

return db

def test_database_creation(temp_db):

"""Test database is created"""

assert temp_db.db_path.exists()

def test_context_manager(temp_db):

"""Test connection context manager"""

with temp_db.get_connection() as conn:

cursor = conn.cursor()

cursor.execute("SELECT 1")

result = cursor.fetchone()

assert result[0] == 1

def test_save_daily_metric(temp_db):

"""Test saving daily metric"""

result = temp_db.save_daily_metric(

athlete_id=1,

date='2024-01-01',

weight=70.0,

hrv=65,

sleep_hours=8.0

)

assert result is not None

def test_error_handling(temp_db):

"""Test error handling"""

# Try to save with invalid data

result = temp_db.save_daily_metric(

athlete_id=None,  # Invalid

date='2024-01-01'

)

assert result is None  # Should return None on error

def test_backup_creation(temp_db):

"""Test backup is created"""

temp_db._create_backup()

backup_dir = temp_db.db_path.parent / "backups"

assert backup_dir.exists()

assert len(list(backup_dir.glob("titan_*.db"))) > 0

Deliverable: ✅ Production-grade database με safety features

Time: 5 hours
Risk: Low
Value: Critical (eliminates crashes)

Week 2: Deep Copy, Weather & Validation

Βήμα 1.4: Deep Copy Protection (3 ώρες)

File: titan/features/simulation.py (enhanced)

"""

Simulation Mode with Deep Copy Protection

Ensures "what-if" scenarios never mutate real data

"""

from copy import deepcopy

from typing import Dict, List, Any, Optional

from datetime import datetime, timedelta

from titan.utils.logger import get_logger

from titan.utils.config import get_config

logger = get_logger()

class SimulationMode:

"""

Safe simulation mode with deep copy protection

Features:

- Automatic deep copy of all input data

- Simulation state tracking

- Result comparison

- Rollback capability

"""

def __init__(self):

self.simulations: List[Dict] = []

logger.info("Simulation mode initialized")

def simulate_training_block(

self,

athlete_data: Dict,

weeks: int,

weekly_volume: float,

intensity_distribution: Dict[str, float]

) -> Dict[str, Any]:

"""

Simulate training block with complete data isolation

CRITICAL: Uses deepcopy to prevent data mutation

Args:

athlete_data: Current athlete state (will be deep copied)

weeks: Number of weeks to simulate

weekly_volume: Target weekly volume (km)

intensity_distribution: Dict with 'easy', 'tempo', 'hard' percentages

Returns:

Simulation results with predictions

"""

# SAFETY: Deep copy to protect real data

sim_data = deepcopy(athlete_data)

logger.info(f"Starting {weeks}-week simulation (data deep copied)")

results = {

'simulation_id': len(self.simulations) + 1,

'timestamp': datetime.now().isoformat(),

'parameters': {

'weeks': weeks,

'weekly_volume': weekly_volume,

'intensity_dist': intensity_distribution

},

'initial_state': {

'ctl': sim_data.get('ctl', 0),

'atl': sim_data.get('atl', 0),

'tsb': sim_data.get('tsb', 0)

},

'weekly_projections': []

}

# Simulate each week

cumulative_load = sim_data.get('ctl', 0)

acute_load = sim_data.get('atl', 0)

for week in range(1, weeks + 1):

# Calculate week load based on distribution

easy_load = weekly_volume * intensity_distribution.get('easy', 0.7) * 1.0

tempo_load = weekly_volume * intensity_distribution.get('tempo', 0.2) * 1.3

hard_load = weekly_volume * intensity_distribution.get('hard', 0.1) * 1.6

week_load = easy_load + tempo_load + hard_load

# Update training load metrics

cumulative_load = (cumulative_load * 6 + week_load) / 7  # CTL

acute_load = (acute_load * 6 + week_load) / 7  # ATL

fitness = cumulative_load * 0.03

fatigue = acute_load * 0.05

form = fitness - fatigue  # TSB

# Calculate ACWR

if cumulative_load > 0:

acwr = acute_load / cumulative_load

else:

acwr = 1.0

# Injury risk assessment

injury_risk = self._assess_injury_risk(acwr, form, week_load)

week_projection = {

'week': week,

'load': round(week_load, 1),

'ctl': round(cumulative_load, 1),

'atl': round(acute_load, 1),

'tsb': round(form, 1),

'acwr': round(acwr, 2),

'fitness': round(fitness, 1),

'fatigue': round(fatigue, 1),

'injury_risk': injury_risk,

'status': self._get_status(form, acwr)

}

results['weekly_projections'].append(week_projection)

# Final state

results['final_state'] = results['weekly_projections'][-1]

# Compare to initial

results['changes'] = {

'ctl_change': round(results['final_state']['ctl'] - results['initial_state']['ctl'], 1),

'tsb_change': round(results['final_state']['tsb'] - results['initial_state']['tsb'], 1),

'fitness_gain': round(results['final_state']['fitness'], 1)

}

# Store simulation

self.simulations.append(results)

logger.info(f"Simulation {results['simulation_id']} complete")

logger.debug(f"Final state: CTL={results['final_state']['ctl']}, TSB={results['final_state']['tsb']}")

return results

def _assess_injury_risk(self, acwr: float, tsb: float, week_load: float) -> str:

"""Assess injury risk based on metrics"""

risk_score = 0

# ACWR risk

if acwr > 1.5:

risk_score += 3

elif acwr > 1.3:

risk_score += 2

elif acwr < 0.8:

risk_score += 1

# TSB risk

if tsb < -30:

risk_score += 3

elif tsb < -20:

risk_score += 2

# Sudden load increase

if week_load > 100:

risk_score += 1

# Risk level

if risk_score >= 5:

return "HIGH"

elif risk_score >= 3:

return "MODERATE"

else:

return "LOW"

def _get_status(self, tsb: float, acwr: float) -> str:

"""Get training status"""

if tsb > 5 and 0.8 <= acwr <= 1.3:

return "OPTIMAL"

elif tsb > 0:

return "FRESH"

elif tsb > -10:

return "PRODUCTIVE"

elif tsb > -20:

return "FATIGUED"

else:

return "OVERREACHED"

def compare_scenarios(

self,

athlete_data: Dict,

scenarios: List[Dict]

) -> Dict[str, Any]:

"""

Compare multiple scenarios

Args:

athlete_data: Current athlete state

scenarios: List of scenario parameters

Returns:

Comparison results

"""

logger.info(f"Comparing {len(scenarios)} scenarios")

results = []

for i, scenario in enumerate(scenarios, 1):

logger.debug(f"Simulating scenario {i}/{len(scenarios)}")

sim_result = self.simulate_training_block(

athlete_data=athlete_data,

weeks=scenario.get('weeks', 4),

weekly_volume=scenario.get('weekly_volume', 50),

intensity_distribution=scenario.get('intensity_dist', {

'easy': 0.7,

'tempo': 0.2,

'hard': 0.1

})

)

results.append({

'scenario_id': i,

'name': scenario.get('name', f'Scenario {i}'),

'final_fitness': sim_result['final_state']['fitness'],

'final_tsb': sim_result['final_state']['tsb'],

'injury_risk': sim_result['final_state']['injury_risk'],

'full_results': sim_result

})

# Find best scenario

best_scenario = max(results, key=lambda x: x['final_fitness'])

safest_scenario = min(results, key=lambda x: (

0 if x['injury_risk'] == 'LOW' else

1 if x['injury_risk'] == 'MODERATE' else 2

))

comparison = {

'scenarios': results,

'best_fitness': best_scenario,

'safest': safest_scenario,

'recommendation': self._get_recommendation(results)

}

logger.info(f"Scenario comparison complete. Best: {best_scenario['name']}")

return comparison

def _get_recommendation(self, results: List[Dict]) -> str:

"""Get recommendation based on comparison"""

# Find scenarios that are both effective and safe

good_scenarios = [

r for r in results

if r['injury_risk'] in ['LOW', 'MODERATE']

and r['final_fitness'] > 0

]

if not good_scenarios:

return "All scenarios carry high risk. Consider reducing volume."

best = max(good_scenarios, key=lambda x: x['final_fitness'])

return f"Recommended: {best['name']} - Balances fitness gain with manageable risk."

def get_simulation_history(self) -> List[Dict]:

"""Get all simulation history"""

return self.simulations

def clear_history(self):

"""Clear simulation history"""

count = len(self.simulations)

self.simulations.clear()

logger.info(f"Cleared {count} simulations from history")

Test: tests/test_simulation.py

import pytest

from titan.features.simulation import SimulationMode

from copy import deepcopy

@pytest.fixture

def athlete_data():

return {

'ctl': 50.0,

'atl': 45.0,

'tsb': 5.0,

'name': 'Test Athlete'

}

def test_deep_copy_protection(athlete_data):

"""Test that simulation doesn't mutate original data"""

sim = SimulationMode()

original = deepcopy(athlete_data)

sim.simulate_training_block(

athlete_data=athlete_data,

weeks=4,

weekly_volume=60,

intensity_distribution={'easy': 0.7, 'tempo': 0.2, 'hard': 0.1}

)

# Original data should be unchanged

assert athlete_data == original

def test_simulation_results(athlete_data):

"""Test simulation returns expected results"""

sim = SimulationMode()

results = sim.simulate_training_block(

athlete_data=athlete_data,

weeks=4,

weekly_volume=50,

intensity_distribution={'easy': 0.8, 'tempo': 0.15, 'hard': 0.05}

)

assert 'weekly_projections' in results

assert len(results['weekly_projections']) == 4

assert 'final_state' in results

assert 'changes' in results

def test_scenario_comparison(athlete_data):

"""Test scenario comparison"""

sim = SimulationMode()

scenarios = [

{

'name': 'Conservative',

'weeks': 4,

'weekly_volume': 40,

'intensity_dist': {'easy': 0.85, 'tempo': 0.10, 'hard': 0.05}

},

{

'name': 'Aggressive',

'weeks': 4,

'weekly_volume': 70,

'intensity_dist': {'easy': 0.65, 'tempo': 0.25, 'hard': 0.10}

}

]

comparison = sim.compare_scenarios(athlete_data, scenarios)

assert 'scenarios' in comparison

assert len(comparison['scenarios']) == 2

assert 'best_fitness' in comparison

assert 'recommendation' in comparison

Deliverable: ✅ Simulation με πλήρη data isolation

Time: 3 hours
Risk: Low
Value: High (protects historical data)

Συνεχίζω με τα επόμενα βήματα; Έχουμε ακόμα:

- Week 2: Weather Optimizer, Validation Layer

- Week 3-4: Modularization

- Phase 2: ML Pipeline, Web UI, Telegram

- Phase 3: Advanced AI

Θέλεις να συνεχίσω με το πλήρες roadmap ή να επικεντρωθούμε σε κάτι συγκεκριμένο;

"""Test HR validation catches errors"""

invalid_athlete = {

'name': 'Test',

'max_hr': 180,

'resting_hr': 185  # Invalid: resting > max

}

with pytest.raises(ValidationError):

validate_athlete_data(invalid_athlete)

def test_session_validation():

"""Test session validation"""

valid_session = {

'date': date.today(),

'session_type': 'easy',

'distance': 10.0,

'duration': 3600,

'avg_hr': 140

}

result = validate_session(valid_session)

assert result.session_type == 'easy'

assert result.intensity is not None  # Auto-calculated

def test_future_date_rejection():

"""Test future dates are rejected"""

future_session = {

'date': date(2030, 1, 1),

'session_type': 'easy'

}

with pytest.raises(ValidationError) as exc:

validate_session(future_session)

assert 'future' in str(exc.value).lower()

def test_unrealistic_pace_rejection():

"""Test unrealistic pace is caught"""

weird_session = {

'date': date.today(),

'session_type': 'easy',

'distance': 10.0,

'duration': 600  # 10 min for 10km = 1 min/km (impossible)

}

with pytest.raises(ValidationError):

validate_session(weird_session)

Deliverable: ✅ Validation layer protecting data quality

Time: 6 hours
Risk: Low
Value: Critical (prevents garbage data)

Week 3-4: Modularization & Testing

Βήμα 1.7: Code Modularization (20 ώρες)

Strategy:

- Extract classes to separate files

- Create clean imports

- Maintain backward compatibility

- Test each module

Script: scripts/modularize.py

python

#!/usr/bin/env python3

"""

Modularization Script

Splits monolith into organized modules

"""

import re

from pathlib import Path

from typing import Dict, List

import shutil

class Modularizer:

"""Split code into modules"""

def __init__(self, source_file: str):

self.source_file = Path(source_file)

self.output_dir = Path("titan")

self.classes = {}

def analyze(self):

"""Analyze code and identify classes"""

with open(self.source_file, 'r') as f:

content = f.read()

# Find all classes

class_pattern = r'^class (\w+).*?(?=^class |\Z)'

matches = re.finditer(class_pattern, content, re.MULTILINE | re.DOTALL)

for match in matches:

class_name = match.group(1)

class_code = match.group(0)

# Determine module based on class name/content

module = self._determine_module(class_name, class_code)

if module not in self.classes:

self.classes[module] = []

self.classes[module].append({

'name': class_name,

'code': class_code

})

print(f"Found {sum(len(c) for c in self.classes.values())} classes")

print(f"Modules: {list(self.classes.keys())}")

def _determine_module(self, class_name: str, code: str) -> str:

"""Determine which module a class belongs to"""

# Core classes

if class_name in ['UniversalAthleteProfile', 'AthleteDatabase']:

return 'core.athlete'

if 'DatabaseManager' in class_name:

return 'core.database'

# Science classes

if any(x in class_name for x in ['ACWR', 'TSB', 'CTL', 'ATL']):

return 'science.load'

if any(x in class_name for x in ['HRV', 'HeartRate']):

return 'science.hrv'

if 'ML' in class_name or 'Predictor' in class_name:

return 'science.ml_predictor'

if 'Genetic' in class_name:

return 'science.genetics'

# Features

if 'Taper' in class_name:

return 'features.taper'

if 'Weather' in class_name:

return 'features.weather'

if 'Injury' in class_name:

return 'features.injury'

if 'Cognitive' in class_name:

return 'features.cognitive'

if 'Team' in class_name:

return 'features.team'

if 'Simulation' in class_name:

return 'features.simulation'

# Default to utils

return 'utils.misc'

def create_modules(self):

"""Create module files"""

for module_path, classes in self.classes.items():

# Create directory structure

parts = module_path.split('.')

current_path = self.output_dir

for part in parts[:-1]:

current_path = current_path / part

current_path.mkdir(exist_ok=True)

# Create __init__.py

init_file = current_path / '__init__.py'

if not init_file.exists():

init_file.write_text('')

# Create module file

module_file = current_path / f"{parts[-1]}.py"

# Build module content

imports = self._extract_imports(classes)

content = self._build_module_content(imports, classes)

module_file.write_text(content)

print(f"Created: {module_file}")

def _extract_imports(self, classes: List[Dict]) -> str:

"""Extract needed imports"""

all_code = '\n'.join(c['code'] for c in classes)

imports = []

# Standard library

if 'import math' in all_code or 'math.' in all_code:

imports.append('import math')

if 'import sys' in all_code:

imports.append('import sys')

if 'import json' in all_code:

imports.append('import json')

if 'from datetime' in all_code:

imports.append('from datetime import datetime, timedelta')

if 'from pathlib' in all_code:

imports.append('from pathlib import Path')

# Third party

if 'numpy' in all_code or 'np.' in all_code:

imports.append('import numpy as np')

if 'sklearn' in all_code:

imports.append('from sklearn.ensemble import RandomForestRegressor')

if 'sqlite3' in all_code:

imports.append('import sqlite3')

# Internal

imports.append('from titan.utils.logger import get_logger')

imports.append('from titan.utils.config import get_config')

return '\n'.join(imports)

def _build_module_content(self, imports: str, classes: List[Dict]) -> str:

"""Build complete module content"""

header = f'''"""

TITAN Module: {classes[0]['name']} and related classes

Auto-generated from modularization script

"""

{imports}

logger = get_logger()

config = get_config()

'''

body = '\n\n'.join(c['code'] for c in classes)

return header + body

def create_main_init(self):

"""Create main __init__.py with exports"""

init_content = '''"""

TITAN Training System

Full kernel with modular architecture

"""

__version__ = "1.0.0"

# Core

from titan.core.athlete import AthleteDatabase, UniversalAthleteProfile

from titan.core.database import DatabaseManager

# Science

from titan.science.load import ACWREngine, TSBEngine

from titan.science.hrv import HRVGuidedEngine

from titan.science.ml_predictor import MLPerformancePredictor

from titan.science.genetics import GeneticOptimization

# Features

from titan.features.taper import TaperOptimizer

from titan.features.weather import WeatherAPI

from titan.features.simulation import SimulationMode

# Utils

from titan.utils.logger import get_logger

from titan.utils.config import get_config

__all__ = [

# Core

'AthleteDatabase',

'UniversalAthleteProfile',

'DatabaseManager',

# Science

'ACWREngine',

'TSBEngine',

'HRVGuidedEngine',

'MLPerformancePredictor',

'GeneticOptimization',

# Features

'TaperOptimizer',

'WeatherAPI',

'SimulationMode',

# Utils

'get_logger',

'get_config'

]

'''

init_file = self.output_dir / '__init__.py'

init_file.write_text(init_content)

print(f"Created: {init_file}")

def main():

"""Run modularization"""

print("="*80)

print("TITAN MODULARIZATION")

print("="*80)

# Backup original

source = "TITAN_v50_FULL_KERNEL_FINAL.py"

backup = f"{source}.backup"

shutil.copy2(source, backup)

print(f"✅ Backed up to {backup}")

# Modularize

modularizer = Modularizer(source)

modularizer.analyze()

modularizer.create_modules()

modularizer.create_main_init()

print("\n✅ Modularization complete!")

print("\nNext steps:")

print("1. Test imports: python -c 'import titan'")

print("2. Run tests: pytest tests/")

print("3. Update main.py to use modules")

if __name__ == '__main__':

main()

New main.py:

python

#!/usr/bin/env python3

"""

TITAN Training System - Main Entry Point

Modular version

"""

from titan import (

DatabaseManager,

AthleteDatabase,

ACWREngine,

TSBEngine,

WeatherAPI,

get_logger,

get_config

)

from titan.ui.cli import TitanCLI

logger = get_logger()

def main():

"""Main entry point"""

try:

logger.info("="*60)

logger.info("TITAN v1.0 - Training Intelligence System")

logger.info("="*60)

# Initialize core systems

config = get_config()

logger.info(f"Environment: {config.environment}")

# Start CLI

cli = TitanCLI()

cli.run()

except KeyboardInterrupt:

logger.info("\nShutdown requested by user")

except Exception as e:

logger.exception(f"Fatal error: {e}")

raise

finally:

logger.info("TITAN shutdown complete")

if __name__ == '__main__':

main()

```

**Deliverable:** ✅ Modular code structure

**Time:** 20 hours (spread over Week 3-4)

**Risk:** Medium (needs thorough testing)

**Value:** High (maintainability)

---

#### **Βήμα 1.8: Comprehensive Testing (12 ώρες)**

**Test Structure:**

```

tests/

├── conftest.py              # Pytest fixtures

├── test_core/

│   ├── test_athlete.py

│   ├── test_database.py

│   └── test_profile.py

├── test_science/

│   ├── test_acwr.py

│   ├── test_tsb.py

│   ├── test_hrv.py

│   └── test_ml.py

├── test_features/

│   ├── test_taper.py

│   ├── test_weather.py

│   └── test_simulation.py

├── test_utils/

│   ├── test_logger.py

│   ├── test_config.py

│   └── test_validators.py

└── test_integration/

├── test_workflow.py

└── test_end_to_end.py

conftest.py:

python

"""

Pytest configuration and shared fixtures

"""

import pytest

from pathlib import Path

import tempfile

import shutil

from titan import DatabaseManager, AthleteDatabase

from titan.utils.config import ConfigManager

@pytest.fixture(scope='session')

def temp_dir():

"""Create temporary directory for tests"""

tmp = tempfile.mkdtemp()

yield Path(tmp)

shutil.rmtree(tmp)

@pytest.fixture

def test_db(temp_dir):

"""Create test database"""

db_path = temp_dir / "test.db"

db = DatabaseManager(str(db_path))

yield db

if db_path.exists():

db_path.unlink()

@pytest.fixture

def test_athlete():

"""Create test athlete"""

return {

'name': 'Test Runner',

'age': 35,

'max_hr': 185,

'resting_hr': 50,

'lthr': 165,

'weight': 70.0

}

@pytest.fixture

def test_config(temp_dir):

"""Create test configuration"""

config_path = temp_dir / "test_config.yaml"

manager = ConfigManager(str(config_path))

yield manager

if config_path.exists():

config_path.unlink()

@pytest.fixture

def sample_sessions():

"""Sample training sessions"""

return [

{

'date': '2024-01-01',

'type': 'easy',

'distance': 10.0,

'duration': 3600,

'avg_hr': 140

},

{

'date': '2024-01-02',

'type': 'tempo',

'distance': 8.0,

'duration': 2400,

'avg_hr': 165

}

]

Run tests:

bash

# Install test dependencies

pip install pytest pytest-cov pytest-mock

# Run all tests

pytest tests/ -v

# Run with coverage

pytest tests/ --cov=titan --cov-report=html

# Run specific test

pytest tests/test_core/test_database.py -v

# Run integration tests only

pytest tests/test_integration/ -v

CI/CD Setup (.github/workflows/tests.yml):

yaml

name: TITAN Tests

on: [push, pull_request]

jobs:

test:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v2

- name: Set up Python

uses: actions/setup-python@v2

with:

python-version: '3.10'

- name: Install dependencies

run: |

pip install -r requirements.txt

pip install pytest pytest-cov

- name: Run tests

run: |

pytest tests/ --cov=titan --cov-report=xml

- name: Upload coverage

uses: codecov/codecov-action@v2

Deliverable: ✅ Comprehensive test suite

Time: 12 hours
Risk: Low
Value: Critical (prevents regressions)

PHASE 1 SUMMARY

Duration: 4 weeks
Total Hours: ~60 hours
Deliverables:

- ✅ Production-grade logging

- ✅ YAML configuration system

- ✅ Safe database with backups

- ✅ Deep copy protection

- ✅ Weather API + optimizer

- ✅ Pydantic validation

- ✅ Modular code structure

- ✅ Comprehensive tests

Status: Foundation complete, ready for Phase 2

PHASE 2: INTELLIGENCE & UI (Weeks 5-12)

Θέλεις να συνεχίσω με το Phase 2 roadmap (ML, Web UI, Telegram, Garmin)?

🗺️ TITAN EVOLUTION - PHASE 2: INTELLIGENCE & UI

PHASE 2: INTELLIGENCE & UI (Weeks 5-12)

Στόχος: Μετατροπή από command-line σε intelligent, accessible system

Week 5-6: True ML Pipeline

Βήμα 2.1: ML Infrastructure (12 ώρες)

File: titan/science/ml_predictor.py (complete rewrite)

"""

Production ML Pipeline for Performance Prediction

Features: Proper train/test split, scaling, cross-validation, persistence

"""

import numpy as np

import pandas as pd

from pathlib import Path

from typing import Dict, List, Optional, Tuple, Any

from datetime import datetime, timedelta

from dataclasses import dataclass

import joblib

from sklearn.ensemble import RandomForestRegressor, GradientBoostingRegressor

from sklearn.preprocessing import StandardScaler

from sklearn.model_selection import train_test_split, cross_val_score, GridSearchCV

from sklearn.metrics import mean_squared_error, r2_score, mean_absolute_error

from titan.utils.logger import get_logger

from titan.utils.config import get_config

logger = get_logger()

@dataclass

class ModelMetrics:

"""ML Model performance metrics"""

mse: float

rmse: float

mae: float

r2: float

cv_scores: List[float]

cv_mean: float

cv_std: float

@dataclass

class PredictionResult:

"""Prediction result with confidence"""

predicted_value: float

confidence: float

feature_importance: Dict[str, float]

prediction_date: datetime

class MLPerformancePredictor:

"""

Production-grade ML predictor

Features:

- Proper train/test split (80/20)

- StandardScaler for feature normalization

- Cross-validation for robust evaluation

- Model persistence (save/load)

- Feature importance tracking

- Confidence intervals

"""

def __init__(self, model_dir: Optional[str] = None):

config = get_config()

self.model_dir = Path(model_dir or config.ml.model_path)

self.model_dir.mkdir(parents=True, exist_ok=True)

# ML components

self.scaler = StandardScaler()

self.model = None

self.feature_names = [

'ctl',           # Chronic Training Load

'atl',           # Acute Training Load

'tsb',           # Training Stress Balance

'hrv_7d_avg',    # 7-day HRV average

'hrv_trend',     # HRV trend (slope)

'rhr_7d_avg',    # 7-day RHR average

'sleep_7d_avg',  # 7-day sleep average

'weekly_volume', # Recent weekly volume

'intensity_balance', # Easy/hard ratio

'recent_pace_trend'  # Pace improvement trend

]

# State

self.is_trained = False

self.training_data: List[Dict] = []

self.metrics: Optional[ModelMetrics] = None

# Config

self.config = config.ml

self.min_samples = self.config.min_training_samples

self.test_size = self.config.train_test_split

self.random_state = self.config.random_state

self.cv_folds = self.config.cv_folds

logger.info("ML Predictor initialized")

# Try to load existing model

self._load_model()

def add_training_sample(

self,

features: Dict[str, float],

target: float,

date: Optional[datetime] = None

):

"""

Add training sample

Args:

features: Feature dict (must contain all required features)

target: Target value (e.g., race time, performance score)

date: Sample date (for tracking)

"""

# Validate features

missing = set(self.feature_names) - set(features.keys())

if missing:

logger.warning(f"Missing features: {missing}")

return

sample = {

'date': date or datetime.now(),

'features': {k: features[k] for k in self.feature_names},

'target': target

}

self.training_data.append(sample)

logger.debug(f"Training sample added (total: {len(self.training_data)})")

# Auto-retrain if enough samples and not trained recently

if len(self.training_data) >= self.min_samples:

if not self.is_trained or len(self.training_data) % 10 == 0:

logger.info("Auto-retraining model")

self.train()

def train(

self,

optimize_hyperparameters: bool = False

) -> ModelMetrics:

"""

Train model with proper validation

Args:

optimize_hyperparameters: Use GridSearchCV

Returns:

Model performance metrics

"""

if len(self.training_data) < self.min_samples:

logger.warning(f"Insufficient samples: {len(self.training_data)} < {self.min_samples}")

raise ValueError(f"Need at least {self.min_samples} samples")

logger.info(f"Training ML model on {len(self.training_data)} samples")

# Prepare data

X = np.array([

[s['features'][f] for f in self.feature_names]

for s in self.training_data

])

y = np.array([s['target'] for s in self.training_data])

# Train/test split

X_train, X_test, y_train, y_test = train_test_split(

X, y,

test_size=self.test_size,

random_state=self.random_state,

shuffle=True

)

logger.info(f"Train: {len(X_train)} samples, Test: {len(X_test)} samples")

# Scale features

X_train_scaled = self.scaler.fit_transform(X_train)

X_test_scaled = self.scaler.transform(X_test)

# Train model

if optimize_hyperparameters:

self.model = self._train_with_gridsearch(X_train_scaled, y_train)

else:

self.model = RandomForestRegressor(

n_estimators=100,

max_depth=10,

min_samples_split=5,

min_samples_leaf=2,

random_state=self.random_state,

n_jobs=-1

)

self.model.fit(X_train_scaled, y_train)

# Evaluate

y_pred = self.model.predict(X_test_scaled)

# Calculate metrics

mse = mean_squared_error(y_test, y_pred)

rmse = np.sqrt(mse)

mae = mean_absolute_error(y_test, y_pred)

r2 = r2_score(y_test, y_pred)

# Cross-validation

cv_scores = cross_val_score(

self.model,

X_train_scaled,

y_train,

cv=self.cv_folds,

scoring='r2'

)

self.metrics = ModelMetrics(

mse=mse,

rmse=rmse,

mae=mae,

r2=r2,

cv_scores=cv_scores.tolist(),

cv_mean=cv_scores.mean(),

cv_std=cv_scores.std()

)

self.is_trained = True

# Log results

logger.info("="*60)

logger.info("MODEL TRAINING COMPLETE")

logger.info("="*60)

logger.info(f"Test RMSE: {rmse:.3f}")

logger.info(f"Test MAE: {mae:.3f}")

logger.info(f"Test R²: {r2:.3f}")

logger.info(f"CV Score: {cv_scores.mean():.3f} (+/- {cv_scores.std():.3f})")

logger.info("="*60)

# Feature importance

importance = self._get_feature_importance()

logger.info("Feature Importance:")

for feature, imp in sorted(importance.items(), key=lambda x: x[1], reverse=True):

logger.info(f"  {feature}: {imp:.3f}")

# Save model

self._save_model()

return self.metrics

def _train_with_gridsearch(self, X: np.ndarray, y: np.ndarray):

"""Train with hyperparameter optimization"""

logger.info("Running GridSearchCV (this may take a while)")

param_grid = {

'n_estimators': [50, 100, 200],

'max_depth': [5, 10, 15, None],

'min_samples_split': [2, 5, 10],

'min_samples_leaf': [1, 2, 4]

}

base_model = RandomForestRegressor(

random_state=self.random_state,

n_jobs=-1

)

grid_search = GridSearchCV(

base_model,

param_grid,

cv=self.cv_folds,

scoring='r2',

n_jobs=-1,

verbose=1

)

grid_search.fit(X, y)

logger.info(f"Best parameters: {grid_search.best_params_}")

logger.info(f"Best CV score: {grid_search.best_score_:.3f}")

return grid_search.best_estimator_

def predict(

self,

features: Dict[str, float],

return_confidence: bool = True

) -> PredictionResult:

"""

Make prediction

Args:

features: Feature dict

return_confidence: Calculate confidence interval

Returns:

Prediction result with confidence

"""

if not self.is_trained:

logger.error("Model not trained yet")

raise RuntimeError("Model must be trained before prediction")

# Validate features

missing = set(self.feature_names) - set(features.keys())

if missing:

raise ValueError(f"Missing features: {missing}")

# Prepare features

X = np.array([[features[f] for f in self.feature_names]])

X_scaled = self.scaler.transform(X)

# Predict

prediction = self.model.predict(X_scaled)[0]

# Calculate confidence (using ensemble predictions)

confidence = 0.0

if return_confidence and hasattr(self.model, 'estimators_'):

# Get predictions from all trees

tree_predictions = np.array([

tree.predict(X_scaled)[0]

for tree in self.model.estimators_

])

# Confidence based on prediction variance

std = tree_predictions.std()

confidence = 1.0 / (1.0 + std)  # Normalized confidence

# Feature importance for this prediction

importance = self._get_feature_importance()

result = PredictionResult(

predicted_value=float(prediction),

confidence=float(confidence),

feature_importance=importance,

prediction_date=datetime.now()

)

logger.info(f"Prediction: {prediction:.2f} (confidence: {confidence:.2%})")

return result

def predict_race_time(

self,

distance_km: float,

current_fitness: Dict[str, float]

) -> Dict[str, Any]:

"""

Predict race time for given distance

Args:

distance_km: Race distance

current_fitness: Current fitness metrics

Returns:

Prediction with time estimates

"""

# Make base prediction

result = self.predict(current_fitness)

# Convert to time (assuming target was in seconds per km)

predicted_pace = result.predicted_value

predicted_time = predicted_pace * distance_km

# Add confidence intervals

confidence = result.confidence

margin = predicted_time * (1 - confidence) * 0.5

return {

'distance_km': distance_km,

'predicted_time_seconds': predicted_time,

'predicted_time_formatted': self._format_time(predicted_time),

'predicted_pace_per_km': predicted_pace,

'confidence': confidence,

'best_case_seconds': predicted_time - margin,

'worst_case_seconds': predicted_time + margin,

'best_case_formatted': self._format_time(predicted_time - margin),

'worst_case_formatted': self._format_time(predicted_time + margin),

'feature_importance': result.feature_importance

}

def _get_feature_importance(self) -> Dict[str, float]:

"""Get feature importance from model"""

if not self.is_trained or not hasattr(self.model, 'feature_importances_'):

return {}

importance = self.model.feature_importances_

return {

feature: float(imp)

for feature, imp in zip(self.feature_names, importance)

}

def _format_time(self, seconds: float) -> str:

"""Format seconds to HH:MM:SS"""

hours = int(seconds // 3600)

minutes = int((seconds % 3600) // 60)

secs = int(seconds % 60)

if hours > 0:

return f"{hours}:{minutes:02d}:{secs:02d}"

else:

return f"{minutes}:{secs:02d}"

def get_training_history(self) -> pd.DataFrame:

"""Get training data as DataFrame"""

if not self.training_data:

return pd.DataFrame()

data = []

for sample in self.training_data:

row = sample['features'].copy()

row['target'] = sample['target']

row['date'] = sample['date']

data.append(row)

return pd.DataFrame(data)

def _save_model(self):

"""Save model to disk"""

if not self.is_trained:

return

timestamp = datetime.now().strftime('%Y%m%d_%H%M%S')

model_data = {

'model': self.model,

'scaler': self.scaler,

'feature_names': self.feature_names,

'metrics': self.metrics,

'training_samples': len(self.training_data),

'timestamp': timestamp

}

# Save current model

current_path = self.model_dir / 'current_model.pkl'

joblib.dump(model_data, current_path)

# Save versioned backup

backup_path = self.model_dir / f'model_{timestamp}.pkl'

joblib.dump(model_data, backup_path)

logger.info(f"Model saved: {current_path}")

# Keep only last 5 backups

backups = sorted(self.model_dir.glob('model_*.pkl'))

if len(backups) > 5:

for old_backup in backups[:-5]:

old_backup.unlink()

logger.debug(f"Removed old backup: {old_backup}")

def _load_model(self):

"""Load model from disk"""

current_path = self.model_dir / 'current_model.pkl'

if not current_path.exists():

logger.debug("No saved model found")

return

try:

model_data = joblib.load(current_path)

self.model = model_data['model']

self.scaler = model_data['scaler']

self.feature_names = model_data['feature_names']

self.metrics = model_data['metrics']

self.is_trained = True

logger.info(f"Model loaded from {current_path}")

logger.info(f"  Trained on {model_data['training_samples']} samples")

logger.info(f"  R² score: {self.metrics.r2:.3f}")

except Exception as e:

logger.error(f"Failed to load model: {e}")

def evaluate_on_new_data(

self,

X_new: np.ndarray,

y_new: np.ndarray

) -> Dict[str, float]:

"""

Evaluate model on new data

Args:

X_new: New feature matrix

y_new: New target values

Returns:

Evaluation metrics

"""

if not self.is_trained:

raise RuntimeError("Model not trained")

X_scaled = self.scaler.transform(X_new)

y_pred = self.model.predict(X_scaled)

metrics = {

'mse': mean_squared_error(y_new, y_pred),

'rmse': np.sqrt(mean_squared_error(y_new, y_pred)),

'mae': mean_absolute_error(y_new, y_pred),

'r2': r2_score(y_new, y_pred)

}

logger.info("Evaluation on new data:")

for metric, value in metrics.items():

logger.info(f"  {metric}: {value:.3f}")

return metrics

def retrain_with_new_data(self, new_samples: List[Dict]):

"""Add new samples and retrain"""

logger.info(f"Adding {len(new_samples)} new samples")

for sample in new_samples:

self.add_training_sample(

features=sample['features'],

target=sample['target'],

date=sample.get('date')

)

# Retrain

self.train()

Usage Example:

from titan.science.ml_predictor import MLPerformancePredictor

# Initialize

predictor = MLPerformancePredictor()

# Add training samples

for workout in historical_workouts:

features = {

'ctl': workout.ctl,

'atl': workout.atl,

'tsb': workout.tsb,

'hrv_7d_avg': workout.hrv_avg,

'hrv_trend': workout.hrv_trend,

'rhr_7d_avg': workout.rhr_avg,

'sleep_7d_avg': workout.sleep_avg,

'weekly_volume': workout.weekly_km,

'intensity_balance': workout.easy_hard_ratio,

'recent_pace_trend': workout.pace_improvement

}

predictor.add_training_sample(

features=features,

target=workout.race_pace,  # e.g., seconds per km

date=workout.date

)

# Train model

metrics = predictor.train(optimize_hyperparameters=True)

# Make predictions

current_fitness = {

'ctl': 55.0,

'atl': 50.0,

'tsb': 5.0,

'hrv_7d_avg': 65,

'hrv_trend': 2.0,

'rhr_7d_avg': 52,

'sleep_7d_avg': 7.5,

'weekly_volume': 60,

'intensity_balance': 0.8,

'recent_pace_trend': -0.5

}

# Predict race time

race_prediction = predictor.predict_race_time(

distance_km=10.0,

current_fitness=current_fitness

)

print(f"Predicted 10K time: {race_prediction['predicted_time_formatted']}")

print(f"Confidence: {race_prediction['confidence']:.1%}")

print(f"Range: {race_prediction['best_case_formatted']} - {race_prediction['worst_case_formatted']}")

Test: tests/test_science/test_ml_predictor.py

import pytest

import numpy as np

from titan.science.ml_predictor import MLPerformancePredictor

@pytest.fixture

def sample_data():

"""Generate synthetic training data"""

np.random.seed(42)

samples = []

for i in range(50):

features = {

'ctl': np.random.uniform(30, 80),

'atl': np.random.uniform(25, 75),

'tsb': np.random.uniform(-20, 20),

'hrv_7d_avg': np.random.uniform(50, 80),

'hrv_trend': np.random.uniform(-5, 5),

'rhr_7d_avg': np.random.uniform(45, 65),

'sleep_7d_avg': np.random.uniform(6, 9),

'weekly_volume': np.random.uniform(30, 100),

'intensity_balance': np.random.uniform(0.6, 0.9),

'recent_pace_trend': np.random.uniform(-2, 2)

}

# Synthetic target (pace in sec/km)

target = 240 - features['ctl'] * 0.5 + features['tsb'] * 0.3

target += np.random.normal(0, 5)

samples.append({'features': features, 'target': target})

return samples

def test_training(sample_data, tmp_path):

"""Test model training"""

predictor = MLPerformancePredictor(model_dir=str(tmp_path))

# Add samples

for sample in sample_data:

predictor.add_training_sample(

features=sample['features'],

target=sample['target']

)

# Train

metrics = predictor.train()

assert metrics.r2 > 0.5  # Should have decent fit

assert predictor.is_trained

assert predictor.model is not None

def test_prediction(sample_data, tmp_path):

"""Test making predictions"""

predictor = MLPerformancePredictor(model_dir=str(tmp_path))

for sample in sample_data:

predictor.add_training_sample(

features=sample['features'],

target=sample['target']

)

predictor.train()

# Make prediction

result = predictor.predict(sample_data[0]['features'])

assert result.predicted_value > 0

assert 0 <= result.confidence <= 1

assert len(result.feature_importance) > 0

def test_model_persistence(sample_data, tmp_path):

"""Test saving and loading model"""

predictor1 = MLPerformancePredictor(model_dir=str(tmp_path))

for sample in sample_data[:30]:

predictor1.add_training_sample(

features=sample['features'],

target=sample['target']

)

predictor1.train()

pred1 = predictor1.predict(sample_data[0]['features'])

# Create new instance (should load saved model)

predictor2 = MLPerformancePredictor(model_dir=str(tmp_path))

pred2 = predictor2.predict(sample_data[0]['features'])

# Should give same prediction

assert abs(pred1.predicted_value - pred2.predicted_value) < 0.01

def test_race_time_prediction(sample_data, tmp_path):

"""Test race time prediction"""

predictor = MLPerformancePredictor(model_dir=str(tmp_path))

for sample in sample_data:

predictor.add_training_sample(

features=sample['features'],

target=sample['target']

)

predictor.train()

result = predictor.predict_race_time(

distance_km=10.0,

current_fitness=sample_data[0]['features']

)

assert 'predicted_time_seconds' in result

assert 'predicted_time_formatted' in result

assert 'confidence' in result

assert result['predicted_time_seconds'] > 0

Deliverable: ✅ Production ML pipeline με validation

Time: 12 hours
Risk: Low
Value: Critical (real intelligence)

Βήμα 2.2: ML Training Dashboard (4 ώρες)

File: scripts/train_ml_model.py

#!/usr/bin/env python3

"""

ML Model Training Script

Interactive training with visualization

"""

from titan.science.ml_predictor import MLPerformancePredictor

from titan.core.database import DatabaseManager

from titan.utils.logger import get_logger

import matplotlib.pyplot as plt

import numpy as np

logger = get_logger()

def load_training_data_from_db(db: DatabaseManager, athlete_id: int):

"""Load training data from database"""

logger.info("Loading training data from database...")

# Get sessions

sessions = db.execute_query("""

SELECT

s.date,

s.distance,

s.duration,

s.avg_pace,

tl.ctl,

tl.atl,

tl.tsb

FROM training_sessions s

LEFT JOIN training_load tl ON s.athlete_id = tl.athlete_id AND s.date = tl.date

WHERE s.athlete_id = ?

ORDER BY s.date

""", (athlete_id,))

# Get daily metrics

metrics = db.execute_query("""

SELECT date, hrv, rhr, sleep_hours

FROM daily_metrics

WHERE athlete_id = ?

ORDER BY date

""", (athlete_id,))

# Combine and engineer features

training_samples = []

# ... feature engineering logic ...

return training_samples

def visualize_training_results(predictor: MLPerformancePredictor):

"""Visualize training results"""

if not predictor.metrics:

return

fig, axes = plt.subplots(2, 2, figsize=(12, 10))

# 1. Feature Importance

importance = predictor._get_feature_importance()

features = list(importance.keys())

values = list(importance.values())

axes[0, 0].barh(features, values)

axes[0, 0].set_xlabel('Importance')

axes[0, 0].set_title('Feature Importance')

# 2. CV Scores

cv_scores = predictor.metrics.cv_scores

axes[0, 1].plot(cv_scores, 'bo-')

axes[0, 1].axhline(y=predictor.metrics.cv_mean, color='r', linestyle='--', label='Mean')

axes[0, 1].set_xlabel('Fold')

axes[0, 1].set_ylabel('R² Score')

axes[0, 1].set_title('Cross-Validation Scores')

axes[0, 1].legend()

# 3. Training History

df = predictor.get_training_history()

if not df.empty:

axes[1, 0].scatter(df['ctl'], df['target'], alpha=0.5)

axes[1, 0].set_xlabel('CTL')

axes[1, 0].set_ylabel('Performance')

axes[1, 0].set_title('CTL vs Performance')

# 4. Metrics Summary

metrics_text = f"""

Model Performance:

RMSE: {predictor.metrics.rmse:.3f}

MAE: {predictor.metrics.mae:.3f}

R²: {predictor.metrics.r2:.3f}

CV Score: {predictor.metrics.cv_mean:.3f}

CV Std: {predictor.metrics.cv_std:.3f}

Samples: {len(predictor.training_data)}

"""

axes[1, 1].text(0.1, 0.5, metrics_text, fontsize=12, family='monospace')

axes[1, 1].axis('off')

plt.tight_layout()

plt.savefig('data/ml_training_results.png', dpi=150)

logger.info("Training visualization saved: data/ml_training_results.png")

plt.show()

def main():

"""Main training script"""

print("="*60)

print("TITAN ML MODEL TRAINING")

print("="*60)

# Initialize

db = DatabaseManager()

predictor = MLPerformancePredictor()

# Load data

athlete_id = 1  # Or get from config

samples = load_training_data_from_db(db, athlete_id)

if len(samples) < predictor.min_samples:

logger.error(f"Insufficient training data: {len(samples)} < {predictor.min_samples}")

return

# Add samples

for sample in samples:

predictor.add_training_sample(**sample)

# Train

print("\nTraining model...")

optimize = input("Optimize hyperparameters? (y/n): ").lower() == 'y'

metrics = predictor.train(optimize_hyperparameters=optimize)

# Visualize

visualize_training_results(predictor)

print("\n" + "="*60)

print("TRAINING COMPLETE")

print("="*60)

if __name__ == '__main__':

main()

Deliverable: ✅ ML training tools με visualization

Time: 4 hours
Risk: Low
Value: Medium (makes ML accessible)

Week 7-8: Web UI με Streamlit

Βήμα 2.3: Streamlit Dashboard (20 ώρες)

File: titan/ui/streamlit_app.py

"""

TITAN Streamlit Dashboard

Modern web interface for TITAN

"""

import streamlit as st

import pandas as pd

import plotly.graph_objects as go

import plotly.express as px

from datetime import datetime, timedelta

from pathlib import Path

from titan import (

DatabaseManager,

AthleteDatabase,

ACWREngine,

TSBEngine,

WeatherAPI,

MLPerformancePredictor,

TaperOptimizer,

get_logger,

get_config

)

logger = get_logger()

# Page config

st.set_page_config(

page_title="TITAN Training System",

page_icon="🏃",

layout="wide",

initial_sidebar_state="expanded"

)

# Custom CSS

st.markdown("""

<style>

.main-header {

font-size: 3em;

font-weight: bold;

color: #1f77b4;

text-align: center;

margin-bottom: 0.5em;

}

.metric-card {

background-color: #f0f2f6;

padding: 1em;

border-radius: 0.5em;

margin: 0.5em 0;

}

.status-optimal {

color: #00cc00;

font-weight: bold;

}

.status-warning {

color: #ff9900;

font-weight: bold;

}

.status-danger {

color: #cc0000;

font-weight: bold;

}

</style>

""", unsafe_allow_html=True)

# Initialize session state

if 'db' not in st.session_state:

st.session_state.db = DatabaseManager()

st.session_state.athlete_db = AthleteDatabase()

st.session_state.acwr = ACWREngine()

st.session_state.tsb = TSBEngine()

st.session_state.weather = WeatherAPI()

st.session_state.ml = MLPerformancePredictor()

st.session_state.taper = TaperOptimizer()

def main():

"""Main app"""

# Sidebar

with st.sidebar:

st.image("assets/titan_logo.png", width=200)  # Add logo

st.title("TITAN v1.0")

page = st.radio(

"Navigation",

[

"🏠 Dashboard",

"📊 Analytics",

"📝 Log Workout",

"🎯 Taper Planner",

"🔮 ML Predictions",

"☁️ Weather",

"⚙️ Settings"

]

)

st.markdown("---")

# Athlete selector

athletes = st.session_state.athlete_db.list_athletes()

selected_athlete = st.selectbox(

"Athlete",

athletes if athletes else ["Default"]

)

st.markdown("---")

# Quick stats

st.subheader("Quick Stats")

current_data = get_current_athlete_data(selected_athlete)

if current_data:

st.metric("CTL", f"{current_data['ctl']:.1f}")

st.metric("TSB", f"{current_data['tsb']:.1f}")

st.metric("ACWR", f"{current_data['acwr']:.2f}")

# Main content

if page == "🏠 Dashboard":

show_dashboard(selected_athlete)

elif page == "📊 Analytics":

show_analytics(selected_athlete)

elif page == "📝 Log Workout":

show_log_workout(selected_athlete)

elif page == "🎯 Taper Planner":

show_taper_planner(selected_athlete)

elif page == "🔮 ML Predictions":

show_ml_predictions(selected_athlete)

elif page == "☁️ Weather":

show_weather()

elif page == "⚙️ Settings":

show_settings()

def show_dashboard(athlete: str):

"""Main dashboard"""

st.markdown('<h1 class="main-header">🏃 TITAN Dashboard</h1>', unsafe_allow_html=True)

# Top metrics row

col1, col2, col3, col4 = st.columns(4)

data = get_current_athlete_data(athlete)

with col1:

st.metric(

"Chronic Load (CTL)",

f"{data['ctl']:.1f}",

delta=f"{data['ctl_change']:+.1f}",

delta_color="normal"

)

with col2:

tsb_status = get_tsb_status(data['tsb'])

st.metric(

"Training Stress Balance",

f"{data['tsb']:.1f}",

delta=tsb_status,

delta_color="off" if tsb_status == "OPTIMAL" else "normal"

)

with col3:

acwr_status = get_acwr_status(data['acwr'])

st.metric(

"ACWR",

f"{data['acwr']:.2f}",

delta=acwr_status,

delta_color="normal" if acwr_status == "SAFE" else "inverse"

)

with col4:

st.metric(

"Weekly Volume",

f"{data['weekly_volume']:.1f} km",

delta=f"{data['volume_change']:+.1f} km"

)

st.markdown("---")

# Charts row

col1, col2 = st.columns(2)

with col1:

st.subheader("Training Load Trend (30 days)")

show_training_load_chart(athlete)

with col2:

st.subheader("Form & Fitness")

show_tsb_chart(athlete)

st.markdown("---")

# Recent workouts

col1, col2 = st.columns([2, 1])

with col1:

st.subheader("Recent Workouts")

show_recent_workouts(athlete, limit=7)

with col2:

st.subheader("Today's Recommendation")

show_daily_recommendation(athlete)

def show_training_load_chart(athlete: str):

"""Training load chart"""

# Get data

load_history = st.session_state.db.get_training_load_history(

athlete_id=1,  # Get from athlete

days=30

)

if not load_history:

st.info("No training load data yet")

return

df = pd.DataFrame(load_history)

df['date'] = pd.to_datetime(df['date'])

# Create figure

fig = go.Figure()

fig.add_trace(go.Scatter(

x=df['date'],

y=df['ctl'],

name='CTL (Fitness)',

line=dict(color='blue', width=2)

))

fig.add_trace(go.Scatter(

x=df['date'],

y=df['atl'],

name='ATL (Fatigue)',

line=dict(color='red', width=2)

))

fig.update_layout(

height=400,

xaxis_title="Date",

yaxis_title="Load",

hovermode='x unified',

showlegend=True

)

st.plotly_chart(fig, use_container_width=True)

def show_tsb_chart(athlete: str):

"""TSB chart"""

load_history = st.session_state.db.get_training_load_history(

athlete_id=1,

days=30

)

if not load_history:

st.info("No TSB data yet")

return

df = pd.DataFrame(load_history)

df['date'] = pd.to_datetime(df['date'])

# Create figure

fig = go.Figure()

# TSB line

fig.add_trace(go.Scatter(

x=df['date'],

y=df['tsb'],

name='TSB',

line=dict(color='green', width=3),

fill='tozeroy'

))

# Reference lines

fig.add_hline(y=5, line_dash="dash", line_color="lightgreen",

annotation_text="Fresh")

fig.add_hline(y=-5, line_dash="dash", line_color="orange",

annotation_text="Optimal")

fig.add_hline(y=-20, line_dash="dash", line_color="red",

annotation_text="Fatigued")

fig.update_layout(

height=400,

xaxis_title="Date",

yaxis_title="TSB",

hovermode='x unified'

)

st.plotly_chart(fig, use_container_width=True)

def show_recent_workouts(athlete: str, limit: int = 7):

"""Recent workouts table"""

workouts = st.session_state.db.execute_query("""

SELECT date, type, distance, duration, avg_hr, rpe

FROM training_sessions

WHERE athlete_id = 1

ORDER BY date DESC

LIMIT ?

""", (limit,))

if not workouts:

st.info("No workouts logged yet")

return

df = pd.DataFrame(workouts)

# Format duration

df['duration'] = df['duration'].apply(lambda x: f"{x//60}:{x%60:02d}")

st.dataframe(

df,

use_container_width=True,

hide_index=True,

column_config={

"date": st.column_config.DateColumn("Date"),

"type": "Type",

"distance": st.column_config.NumberColumn("Distance (km)", format="%.1f"),

"duration": "Duration",

"avg_hr": st.column_config.NumberColumn("Avg HR", format="%d"),

"rpe": st.column_config.NumberColumn("RPE", format="%d")

}

)

def show_daily_recommendation(athlete: str):

"""Daily workout recommendation"""

data = get_current_athlete_data(athlete)

# Get recommendation based on TSB and ACWR

tsb = data['tsb']

acwr = data['acwr']

if tsb < -20 or acwr > 1.5:

recommendation = {

'type': 'REST',

'emoji': '🛌',

'color': 'red',

'message': 'High fatigue detected. Rest day recommended.',

'volume': 0,

'intensity': 'NONE'

}

elif tsb < -10 or acwr > 1.3:

recommendation = {

'type': 'RECOVERY',

'emoji': '🚶',

'color': 'orange',

'message': 'Recovery run recommended.',

'volume': '5-8 km',

'intensity': 'EASY'

}

elif tsb > 10:

recommendation = {

'type': 'QUALITY',

'emoji': '⚡',

'color': 'green',

'message': 'Fresh and ready! Good day for hard workout.',

'volume': '10-15 km',

'intensity': 'HIGH'

}

else:

recommendation = {

'type': 'MODERATE',

'emoji': '🏃',

'color': 'blue',

'message': 'Normal training day.',

'volume': '10-12 km',

'intensity': 'MODERATE'

}

st.markdown(f"""

<div style="background-color: {recommendation['color']}22; padding: 1em; border-radius: 0.5em; border-left: 4px solid {recommendation['color']};">

<h3>{recommendation['emoji']} {recommendation['type']}</h3>

<p><strong>{recommendation['message']}</strong></p>

<p>Volume: {recommendation['volume']}</p>

<p>Intensity: {recommendation['intensity']}</p>

</div>

""", unsafe_allow_html=True)

# Weather integration

st.markdown("### Weather")

weather = st.session_state.weather.get_current_weather()

st.metric(

"Current Conditions",

f"{weather['temp']}°C",

delta=weather['conditions']

)

conditions = st.session_state.weather.get_training_conditions()

st.info(conditions)

def show_analytics(athlete: str):

"""Analytics page"""

st.title("📊 Training Analytics")

# Time range selector

col1, col2 = st.columns(2)

with col1:

start_date = st.date_input(

"From",

value=datetime.now() - timedelta(days=90)

)

with col2:

end_date = st.date_input(

"To",

value=datetime.now()

)

st.markdown("---")

# Charts

tabs = st.tabs([

"Training Load",

"Heart Rate",

"Volume Trends",

"Intensity Distribution"

])

with tabs[0]:

show_detailed_load_analysis(athlete, start_date, end_date)

with tabs[1]:

show_hr_analysis(athlete, start_date, end_date)

with tabs[2]:

show_volume_trends(athlete, start_date, end_date)

with tabs[3]:

show_intensity_distribution(athlete, start_date, end_date)

def show_log_workout(athlete: str):

"""Log workout page"""

st.title("📝 Log Workout")

with st.form("workout_form"):

col1, col2 = st.columns(2)

with col1:

date = st.date_input("Date", value=datetime.now())

workout_type = st.selectbox(

"Type",

["easy", "tempo", "threshold", "intervals", "long", "recovery", "race"]

)

distance = st.number_input("Distance (km)", min_value=0.0, value=10.0, step=0.5)

with col2:

duration = st.time_input("Duration", value=datetime.strptime("01:00:00", "%H:%M:%S").time())

avg_hr = st.number_input("Average HR", min_value=0, max_value=220, value=145)

rpe = st.slider("RPE (1-10)", min_value=1, max_value=10, value=6)

notes = st.text_area("Notes")

submitted = st.form_submit_button("Log Workout")

if submitted:

# Convert duration to seconds

duration_seconds = duration.hour * 3600 + duration.minute * 60 + duration.second

# Save to database

result = st.session_state.db.save_session(

athlete_id=1,

date=str(date),

session_type=workout_type,

distance=distance,

duration=duration_seconds,

avg_hr=avg_hr,

rpe=rpe,

notes=notes

)

if result:

st.success("✅ Workout logged successfully!")

logger.info(f"Workout logged: {workout_type}, {distance}km")

else:

st.error("❌ Failed to log workout")

def show_taper_planner(athlete: str):

"""Taper planner page"""

st.title("🎯 Taper Planner")

col1, col2 = st.columns(2)

with col1:

race_date = st.date_input(

"Race Date",

value=datetime.now() + timedelta(days=14)

)

race_importance = st.select_slider(

"Race Importance",

options=["C", "B", "A"],

value="B"

)

with col2:

current_volume = st.number_input(

"Current Weekly Volume (km)",

min_value=0.0,

value=60.0,

step=5.0

)

taper_days = st.slider(

"Taper Duration (days)",

min_value=7,

max_value=28,

value=14

)

if st.button("Generate Taper Plan", type="primary"):

# Generate plan

plan = st.session_state.taper.generate_taper_plan(

race_date=str(race_date),

current_volume=current_volume,

race_importance=race_importance

)

st.success("✅ Taper plan generated!")

# Display plan

df = pd.DataFrame(plan)

fig = px.line(

df,

x='day',

y='volume',

title='Taper Volume Progression',

labels={'day': 'Days to Race', 'volume': 'Volume (km)'}

)

fig.add_hline(

y=current_volume * 0.6,

line_dash="dash",

annotation_text="60% of current"

)

st.plotly_chart(fig, use_container_width=True)

st.dataframe(df, use_container_width=True)

def show_ml_predictions(athlete: str):

"""ML predictions page"""

st.title("🔮 ML Performance Predictions")

if not st.session_state.ml.is_trained:

st.warning("⚠️ ML model not trained yet. Need at least 30 training samples.")

if st.button("Train Model Now"):

with st.spinner("Training model..."):

# Load data and train

# ... implementation ...

st.success("✅ Model trained!")

st.rerun()

return

st.success("✅ Model trained and ready")

# Display metrics

metrics = st.session_state.ml.metrics

col1, col2, col3, col4 = st.columns(4)

with col1:

st.metric("R² Score", f"{metrics.r2:.3f}")

with col2:

st.metric("RMSE", f"{metrics.rmse:.2f}")

with col3:

st.metric("CV Score", f"{metrics.cv_mean:.3f}")

with col4:

st.metric("Samples", len(st.session_state.ml.training_data))

st.markdown("---")

# Race time prediction

st.subheader("Race Time Prediction")

col1, col2 = st.columns(2)

with col1:

race_distance = st.number_input(

"Race Distance (km)",

min_value=1.0,

max_value=42.2,

value=10.0,

step=0.1

)

with col2:

# Get current fitness

current_data = get_current_athlete_data(athlete)

if st.button("Predict Race Time", type="primary"):

prediction = st.session_state.ml.predict_race_time(

distance_km=race_distance,

current_fitness=current_data

)

st.success(f"🏆 Predicted Time: **{prediction['predicted_time_formatted']}**")

col1, col2, col3 = st.columns(3)

with col1:

st.metric(

"Best Case",

prediction['best_case_formatted'],

delta="Optimistic"

)

with col2:

st.metric(

"Expected",

prediction['predicted_time_formatted'],

delta=f"{prediction['confidence']:.0%} confidence"

)

with col3:

st.metric(

"Worst Case",

prediction['worst_case_formatted'],

delta="Conservative"

)

# Feature importance

st.subheader("What Matters Most")

importance = prediction['feature_importance']

df = pd.DataFrame({

'Feature': list(importance.keys()),

'Importance': list(importance.values())

}).sort_values('Importance', ascending=False)

fig = px.bar(

df,

x='Importance',

y='Feature',

orientation='h',

title='Feature Importance for This Prediction'

)

st.plotly_chart(fig, use_container_width=True)

def show_weather():

"""Weather page"""

st.title("☁️ Weather & Training Windows")

# Current weather

weather = st.session_state.weather.get_current_weather()

col1, col2, col3, col4 = st.columns(4)

with col1:

st.metric("Temperature", f"{weather['temp']}°C")

with col2:

st.metric("Humidity", f"{weather['humidity']}%")

with col3:

st.metric("Wind", f"{weather['wind_speed']} km/h")

with col4:

st.metric("Conditions", weather['conditions'])

# Training conditions

st.markdown("---")

st.subheader("Training Recommendations")

conditions = st.session_state.weather.get_training_conditions()

st.info(conditions)

# Optimal window finder

st.markdown("---")

st.subheader("Find Optimal Training Window")

col1, col2, col3 = st.columns(3)

with col1:

workout_duration = st.number_input(

"Workout Duration (hours)",

min_value=0.5,

max_value=5.0,

value=1.5,

step=0.5

)

with col2:

search_hours = st.slider(

"Search Window (hours)",

min_value=6,

max_value=48,

value=24

)

with col3:

workout_type = st.selectbox(

"Workout Type",

["easy", "tempo", "hard", "long"]

)

if st.button("Find Best Window", type="primary"):

with st.spinner("Analyzing weather forecast..."):

window = st.session_state.weather.find_optimal_window(

duration_hours=workout_duration,

search_hours=search_hours,

workout_type=workout_type

)

if window:

st.success(f"✅ Best window found: {window.start_time.strftime('%H:%M')} - {window.end_time.strftime('%H:%M')}")

col1, col2, col3 = st.columns(3)

with col1:

st.metric("Temperature", f"{window.temp}°C")

with col2:

st.metric("Humidity", f"{window.humidity}%")

with col3:

st.metric("Wind", f"{window.wind_speed} km/h")

st.metric("Condition Score", f"{window.score:.0f}/100")

if window.warnings:

st.warning("⚠️ Warnings: " + ", ".join(window.warnings))

else:

st.error("❌ No good weather windows found")

def show_settings():

"""Settings page"""

st.title("⚙️ Settings")

tabs = st.tabs(["Profile", "Thresholds", "Configuration"])

with tabs[0]:

st.subheader("Athlete Profile")

with st.form("profile_form"):

name = st.text_input("Name", value="Commander")

age = st.number_input("Age", min_value=10, max_value=100, value=35)

col1, col2 = st.columns(2)

with col1:

max_hr = st.number_input("Max HR", min_value=120, max_value=220, value=185)

lthr = st.number_input("LTHR", min_value=100, max_value=200, value=165)

with col2:

resting_hr = st.number_input("Resting HR", min_value=30, max_value=100, value=50)

weight = st.number_input("Weight (kg)", min_value=30.0, max_value=200.0, value=70.0)

if st.form_submit_button("Save Profile"):

st.success("✅ Profile updated")

with tabs[1]:

st.subheader("Training Thresholds")

config = get_config()

# ACWR limits

st.markdown("### ACWR Limits")

col1, col2, col3 = st.columns(3)

with col1:

acwr_min = st.number_input(

"Safe Minimum",

value=config.acwr.safe_min,

step=0.1

)

with col2:

acwr_max = st.number_input(

"Safe Maximum",

value=config.acwr.safe_max,

step=0.1

)

with col3:

acwr_warning = st.number_input(

"Warning Maximum",

value=config.acwr.warning_max,

step=0.1

)

# TSB thresholds

st.markdown("### TSB Thresholds")

col1, col2, col3 = st.columns(3)

with col1:

tsb_fresh = st.number_input(

"Fresh Threshold",

value=config.tsb.fresh,

step=1

)

with col2:

tsb_optimal = st.number_input(

"Optimal Threshold",

value=config.tsb.optimal,

step=1

)

with col3:

tsb_fatigued = st.number_input(

"Fatigued Threshold",

value=config.tsb.fatigued,

step=1

)

if st.button("Save Thresholds"):

# Update config

st.success("✅ Thresholds updated")

with tabs[2]:

st.subheader("System Configuration")

# API Keys

st.markdown("### API Keys")

weather_key = st.text_input(

"Weather API Key",

type="password",

help="Get key from OpenWeatherMap"

)

# Database

st.markdown("### Database")

if st.button("Backup Database"):

st.session_state.db._create_backup()

st.success("✅ Database backed up")

if st.button("Vacuum Database"):

st.session_state.db.vacuum()

st.success("✅ Database optimized")

# Helper functions

def get_current_athlete_data(athlete: str) -> Dict:

"""Get current athlete metrics"""

# Query latest data

load_data = st.session_state.db.execute_query("""

SELECT ctl, atl, tsb, acute_load, chronic_load, acwr

FROM training_load

WHERE athlete_id = 1

ORDER BY date DESC

LIMIT 1

""")

if not load_data:

return {

'ctl': 0, 'atl': 0, 'tsb': 0, 'acwr': 1.0,

'ctl_change': 0, 'volume_change': 0, 'weekly_volume': 0

}

current = load_data[0]

# Get previous week for deltas

previous = st.session_state.db.execute_query("""

SELECT ctl, chronic_load

FROM training_load

WHERE athlete_id = 1

ORDER BY date DESC

LIMIT 1 OFFSET 7

""")

if previous:

ctl_change = current['ctl'] - previous[0]['ctl']

volume_change = current['chronic_load'] - previous[0]['chronic_load']

else:

ctl_change = 0

volume_change = 0

return {

'ctl': current['ctl'],

'atl': current['atl'],

'tsb': current['tsb'],

'acwr': current['acwr'],

'ctl_change': ctl_change,

'volume_change': volume_change,

'weekly_volume': current['chronic_load']

}

def get_tsb_status(tsb: float) -> str:

"""Get TSB status"""

if tsb > 5:

return "FRESH"

elif tsb > -5:

return "OPTIMAL"

elif tsb > -20:

return "PRODUCTIVE"

else:

return "FATIGUED"

def get_acwr_status(acwr: float) -> str:

"""Get ACWR status"""

if 0.8 <= acwr <= 1.3:

return "SAFE"

elif acwr > 1.5:

return "HIGH RISK"

else:

return "LOW"

# Placeholder functions for charts

def show_detailed_load_analysis(athlete, start, end):

st.info("Detailed load analysis chart")

def show_hr_analysis(athlete, start, end):

st.info("HR analysis chart")

def show_volume_trends(athlete, start, end):

st.info("Volume trends chart")

def show_intensity_distribution(athlete, start, end):

st.info("Intensity distribution chart")

if __name__ == '__main__':

main()

Run:

# Install Streamlit

pip install streamlit plotly

# Run app

streamlit run titan/ui/streamlit_app.py

# Will open in browser at http://localhost:8501

Deliverable: ✅ Full web dashboard

Time: 20 hours
Risk: Low
Value: MASSIVE (game changer for usability)

Θέλεις να συνεχίσω με:

- Week 9-10: Telegram Bot Integration

- Week 11-12: Garmin Sync & State Machine

Ή προτιμάς να πάμε απευθείας στο Phase 3 (God Mode);

🗺️ TITAN EVOLUTION - PHASE 2 (Συνέχεια)

Week 9-10: Telegram Bot Integration

Στόχος: Mobile access & notifications - TITAN στο κινητό σου 24/7

Βήμα 2.4: Telegram Bot Core (10 ώρες)

File: titan/integrations/telegram_bot.py

"""

TITAN Telegram Bot

Mobile interface for training system

Features:

- Daily reports

- Quick workout logging

- Status queries

- Notifications

- Commands interface

"""

import asyncio

from typing import Dict, List, Optional, Callable

from datetime import datetime, timedelta

import re

from telegram import Update, InlineKeyboardButton, InlineKeyboardMarkup

from telegram.ext import (

Application,

CommandHandler,

MessageHandler,

CallbackQueryHandler,

ConversationHandler,

ContextTypes,

filters

)

from titan import (

DatabaseManager,

ACWREngine,

TSBEngine,

WeatherAPI,

MLPerformancePredictor,

get_logger,

get_config

)

from titan.utils.validators import validate_session, ValidationError

logger = get_logger()

# Conversation states

AWAITING_DISTANCE = 1

AWAITING_DURATION = 2

AWAITING_HR = 3

AWAITING_RPE = 4

class TitanTelegramBot:

"""

TITAN Telegram Bot

Commands:

/start - Initialize bot

/status - Current training status

/log - Log workout (interactive)

/plan - Get today's workout plan

/stats - Training statistics

/weather - Weather conditions

/predict - ML race prediction

/help - Show all commands

"""

def __init__(self, token: str, chat_id: Optional[str] = None):

self.token = token

self.chat_id = chat_id

self.app = None

# Initialize TITAN components

self.db = DatabaseManager()

self.acwr = ACWREngine()

self.tsb = TSBEngine()

self.weather = WeatherAPI()

self.ml = MLPerformancePredictor()

logger.info("Telegram bot initialized")

def build_application(self) -> Application:

"""Build telegram application with handlers"""

self.app = Application.builder().token(self.token).build()

# Command handlers

self.app.add_handler(CommandHandler("start", self.cmd_start))

self.app.add_handler(CommandHandler("status", self.cmd_status))

self.app.add_handler(CommandHandler("plan", self.cmd_plan))

self.app.add_handler(CommandHandler("stats", self.cmd_stats))

self.app.add_handler(CommandHandler("weather", self.cmd_weather))

self.app.add_handler(CommandHandler("predict", self.cmd_predict))

self.app.add_handler(CommandHandler("help", self.cmd_help))

# Workout logging conversation

log_conversation = ConversationHandler(

entry_points=[CommandHandler("log", self.log_start)],

states={

AWAITING_DISTANCE: [MessageHandler(filters.TEXT & ~filters.COMMAND, self.log_distance)],

AWAITING_DURATION: [MessageHandler(filters.TEXT & ~filters.COMMAND, self.log_duration)],

AWAITING_HR: [MessageHandler(filters.TEXT & ~filters.COMMAND, self.log_hr)],

AWAITING_RPE: [MessageHandler(filters.TEXT & ~filters.COMMAND, self.log_rpe)]

},

fallbacks=[CommandHandler("cancel", self.log_cancel)]

)

self.app.add_handler(log_conversation)

# Callback query handler (for inline buttons)

self.app.add_handler(CallbackQueryHandler(self.button_callback))

# Error handler

self.app.add_error_handler(self.error_handler)

logger.info("Telegram bot handlers registered")

return self.app

# ========================================================================

# COMMAND HANDLERS

# ========================================================================

async def cmd_start(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Start command - welcome message"""

user = update.effective_user

logger.info(f"Start command from {user.first_name} ({user.id})")

welcome_message = f"""

🏃 **TITAN Training System**

Welcome, {user.first_name}!

I'm your AI training assistant. I can help you:

📊 Track your training status

📝 Log workouts quickly

🎯 Get daily workout plans

☁️ Check weather conditions

🔮 Predict race times

📈 Analyze your progress

Type /help to see all commands.

Let's get started! Type /status to see your current training state.

"""

# Keyboard with quick actions

keyboard = [

[

InlineKeyboardButton("📊 Status", callback_data="status"),

InlineKeyboardButton("📝 Log Workout", callback_data="log")

],

[

InlineKeyboardButton("🎯 Today's Plan", callback_data="plan"),

InlineKeyboardButton("☁️ Weather", callback_data="weather")

]

]

reply_markup = InlineKeyboardMarkup(keyboard)

await update.message.reply_text(

welcome_message,

parse_mode='Markdown',

reply_markup=reply_markup

)

async def cmd_status(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Status command - current training status"""

logger.info("Status command")

# Get current data

load_data = self.db.execute_query("""

SELECT ctl, atl, tsb, acwr, date

FROM training_load

WHERE athlete_id = 1

ORDER BY date DESC

LIMIT 1

""")

if not load_data:

await update.message.reply_text(

"⚠️ No training data yet. Start logging workouts with /log"

)

return

data = load_data[0]

# Determine status

tsb_status = self._get_tsb_status(data['tsb'])

acwr_status = self._get_acwr_status(data['acwr'])

status_message = f"""

📊 **Training Status Report**

📅 {data['date']}

**Training Load:**

• CTL (Fitness): {data['ctl']:.1f}

• ATL (Fatigue): {data['atl']:.1f}

• TSB (Form): {data['tsb']:.1f} - {tsb_status['emoji']} {tsb_status['label']}

**ACWR:** {data['acwr']:.2f} - {acwr_status['emoji']} {acwr_status['label']}

{self._get_recommendation(data['tsb'], data['acwr'])}

"""

await update.message.reply_text(status_message, parse_mode='Markdown')

async def cmd_plan(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Plan command - today's workout recommendation"""

logger.info("Plan command")

# Get current status

load_data = self.db.execute_query("""

SELECT ctl, atl, tsb, acwr

FROM training_load

WHERE athlete_id = 1

ORDER BY date DESC

LIMIT 1

""")

if not load_data:

await update.message.reply_text("No training data available. Log some workouts first!")

return

data = load_data[0]

# Generate recommendation

plan = self._generate_workout_plan(data['tsb'], data['acwr'])

# Get weather

weather = self.weather.get_current_weather()

weather_conditions = self.weather.get_training_conditions()

plan_message = f"""

🎯 **Today's Workout Plan**

**Recommended Session:**

{plan['emoji']} {plan['type']}

**Details:**

• Volume: {plan['volume']}

• Intensity: {plan['intensity']}

• Duration: {plan['duration']}

**Why:** {plan['reasoning']}

**Weather:**

🌡️ {weather['temp']}°C, {weather['conditions']}

{weather_conditions}

Ready to crush it? Log your workout with /log when done!

"""

await update.message.reply_text(plan_message, parse_mode='Markdown')

async def cmd_stats(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Stats command - training statistics"""

logger.info("Stats command")

# Get last 7 days stats

sessions = self.db.execute_query("""

SELECT date, type, distance, duration, avg_hr

FROM training_sessions

WHERE athlete_id = 1

AND date >= date('now', '-7 days')

ORDER BY date DESC

""")

if not sessions:

await update.message.reply_text("No workouts in the last 7 days.")

return

# Calculate stats

total_distance = sum(s['distance'] for s in sessions if s['distance'])

total_duration = sum(s['duration'] for s in sessions if s['duration'])

total_sessions = len(sessions)

hours = total_duration // 3600

minutes = (total_duration % 3600) // 60

stats_message = f"""

📈 **7-Day Training Summary**

**Volume:**

• Total Distance: {total_distance:.1f} km

• Total Time: {hours}h {minutes}m

• Sessions: {total_sessions}

**Recent Workouts:**

"""

for session in sessions[:5]:

date = session['date']

type_ = session['type']

dist = session['distance'] or 0

stats_message += f"• {date}: {type_.title()} - {dist:.1f}km\n"

await update.message.reply_text(stats_message, parse_mode='Markdown')

async def cmd_weather(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Weather command - current conditions"""

logger.info("Weather command")

weather = self.weather.get_current_weather()

# Find optimal window

window = self.weather.find_optimal_window(

duration_hours=1.5,

search_hours=12,

workout_type='easy'

)

weather_message = f"""

☁️ **Weather Report**

**Current Conditions:**

🌡️ Temperature: {weather['temp']}°C (feels like {weather['feels_like']}°C)

💧 Humidity: {weather['humidity']}%

💨 Wind: {weather['wind_speed']} km/h

🌥️ Conditions: {weather['conditions']}

**Training Advice:**

{self.weather.get_training_conditions()}

"""

if window:

weather_message += f"""

**Best Training Window Today:**

⏰ {window.start_time.strftime('%H:%M')} - {window.end_time.strftime('%H:%M')}

📊 Condition Score: {window.score:.0f}/100

"""

await update.message.reply_text(weather_message, parse_mode='Markdown')

async def cmd_predict(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Predict command - ML race prediction"""

logger.info("Predict command")

if not self.ml.is_trained:

await update.message.reply_text(

"⚠️ ML model not trained yet. Need at least 30 training samples."

)

return

# Get current fitness

load_data = self.db.execute_query("""

SELECT ctl, atl, tsb

FROM training_load

WHERE athlete_id = 1

ORDER BY date DESC

LIMIT 1

""")

if not load_data:

await update.message.reply_text("No training data available.")

return

# Create feature dict (simplified - would need full features)

features = {

'ctl': load_data[0]['ctl'],

'atl': load_data[0]['atl'],

'tsb': load_data[0]['tsb'],

'hrv_7d_avg': 65,  # Would get from DB

'hrv_trend': 0,

'rhr_7d_avg': 52,

'sleep_7d_avg': 7.5,

'weekly_volume': load_data[0]['ctl'],

'intensity_balance': 0.8,

'recent_pace_trend': 0

}

# Predict 10K time

try:

prediction = self.ml.predict_race_time(

distance_km=10.0,

current_fitness=features

)

predict_message = f"""

🔮 **Race Time Prediction**

**10K Race:**

🏆 Predicted: {prediction['predicted_time_formatted']}

📊 Confidence: {prediction['confidence']:.0%}

**Range:**

⚡ Best Case: {prediction['best_case_formatted']}

🐢 Worst Case: {prediction['worst_case_formatted']}

**Top Factors:**

"""

# Top 3 features

importance = sorted(

prediction['feature_importance'].items(),

key=lambda x: x[1],

reverse=True

)[:3]

for feature, imp in importance:

predict_message += f"• {feature}: {imp:.1%}\n"

await update.message.reply_text(predict_message, parse_mode='Markdown')

except Exception as e:

logger.error(f"Prediction failed: {e}")

await update.message.reply_text(f"❌ Prediction failed: {str(e)}")

async def cmd_help(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Help command - show all commands"""

help_message = """

🏃 **TITAN Commands**

**Training Status:**

/status - Current training status (TSB, ACWR)

/stats - Last 7 days summary

/plan - Today's workout recommendation

**Logging:**

/log - Log a workout (interactive)

**Predictions:**

/predict - ML race time prediction

/weather - Weather conditions & best time

**Other:**

/help - This message

/cancel - Cancel current operation

**Quick Tips:**

• Use /log after every workout

• Check /status daily

• Follow /plan recommendations

• Watch ACWR > 1.5 (injury risk!)

Need help? Just ask! I'm here 24/7.

"""

await update.message.reply_text(help_message, parse_mode='Markdown')

# ========================================================================

# WORKOUT LOGGING CONVERSATION

# ========================================================================

async def log_start(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Start workout logging conversation"""

logger.info("Starting workout log conversation")

# Initialize user data

context.user_data['workout'] = {

'date': datetime.now().strftime('%Y-%m-%d')

}

# Ask for workout type

keyboard = [

[

InlineKeyboardButton("🚶 Easy", callback_data="type_easy"),

InlineKeyboardButton("🏃 Tempo", callback_data="type_tempo")

],

[

InlineKeyboardButton("⚡ Intervals", callback_data="type_intervals"),

InlineKeyboardButton("🦵 Long Run", callback_data="type_long")

],

[

InlineKeyboardButton("🔄 Recovery", callback_data="type_recovery")

]

]

reply_markup = InlineKeyboardMarkup(keyboard)

await update.message.reply_text(

"📝 **Log Workout**\n\nWhat type of workout?",

reply_markup=reply_markup

)

return AWAITING_DISTANCE

async def log_distance(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Handle distance input"""

text = update.message.text

try:

distance = float(text)

if distance <= 0 or distance > 200:

await update.message.reply_text("⚠️ Invalid distance. Please enter a value between 0 and 200 km.")

return AWAITING_DISTANCE

context.user_data['workout']['distance'] = distance

await update.message.reply_text(

f"✅ Distance: {distance} km\n\n"

"⏱️ How long did it take? (format: HH:MM:SS or MM:SS)"

)

return AWAITING_DURATION

except ValueError:

await update.message.reply_text("⚠️ Invalid format. Please enter a number (e.g., 10.5)")

return AWAITING_DISTANCE

async def log_duration(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Handle duration input"""

text = update.message.text

try:

# Parse duration

parts = text.split(':')

if len(parts) == 2:  # MM:SS

minutes, seconds = int(parts[0]), int(parts[1])

duration = minutes * 60 + seconds

elif len(parts) == 3:  # HH:MM:SS

hours, minutes, seconds = int(parts[0]), int(parts[1]), int(parts[2])

duration = hours * 3600 + minutes * 60 + seconds

else:

raise ValueError("Invalid format")

if duration <= 0 or duration > 36000:  # Max 10 hours

await update.message.reply_text("⚠️ Invalid duration.")

return AWAITING_DURATION

context.user_data['workout']['duration'] = duration

# Calculate pace

distance = context.user_data['workout']['distance']

pace_seconds = duration / distance

pace_min = int(pace_seconds // 60)

pace_sec = int(pace_seconds % 60)

await update.message.reply_text(

f"✅ Duration: {text}\n"

f"📊 Pace: {pace_min}:{pace_sec:02d}/km\n\n"

"💓 Average heart rate? (or type 'skip')"

)

return AWAITING_HR

except (ValueError, IndexError):

await update.message.reply_text("⚠️ Invalid format. Use MM:SS or HH:MM:SS (e.g., 45:30 or 1:30:00)")

return AWAITING_DURATION

async def log_hr(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Handle HR input"""

text = update.message.text.lower()

if text == 'skip':

context.user_data['workout']['avg_hr'] = None

else:

try:

hr = int(text)

if hr < 60 or hr > 220:

await update.message.reply_text("⚠️ Invalid HR. Must be between 60-220.")

return AWAITING_HR

context.user_data['workout']['avg_hr'] = hr

except ValueError:

await update.message.reply_text("⚠️ Invalid format. Enter a number or 'skip'")

return AWAITING_HR

await update.message.reply_text(

"💪 Rate of Perceived Exertion (RPE) 1-10?\n\n"

"1 = Very easy\n"

"5 = Moderate\n"

"10 = Maximum effort"

)

return AWAITING_RPE

async def log_rpe(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Handle RPE input and save workout"""

text = update.message.text

try:

rpe = int(text)

if rpe < 1 or rpe > 10:

await update.message.reply_text("⚠️ RPE must be between 1-10")

return AWAITING_RPE

context.user_data['workout']['rpe'] = rpe

# Save workout

workout = context.user_data['workout']

result = self.db.save_session(

athlete_id=1,

date=workout['date'],

session_type=workout.get('type', 'easy'),

distance=workout['distance'],

duration=workout['duration'],

avg_hr=workout.get('avg_hr'),

rpe=rpe

)

if result:

# Calculate pace

pace_seconds = workout['duration'] / workout['distance']

pace_min = int(pace_seconds // 60)

pace_sec = int(pace_seconds % 60)

success_message = f"""

✅ **Workout Logged!**

📅 {workout['date']}

🏃 {workout.get('type', 'easy').title()}

📏 {workout['distance']} km

⏱️ {workout['duration'] // 60}:{workout['duration'] % 60:02d}

📊 {pace_min}:{pace_sec:02d}/km

💓 {workout.get('avg_hr', 'N/A')} bpm

💪 RPE {rpe}/10

Great work! Check /status to see updated metrics.

"""

await update.message.reply_text(success_message, parse_mode='Markdown')

logger.info(f"Workout logged: {workout}")

else:

await update.message.reply_text("❌ Failed to save workout. Please try again.")

return ConversationHandler.END

except ValueError:

await update.message.reply_text("⚠️ Invalid RPE. Enter a number 1-10")

return AWAITING_RPE

async def log_cancel(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Cancel workout logging"""

await update.message.reply_text("❌ Workout logging cancelled.")

return ConversationHandler.END

# ========================================================================

# CALLBACK HANDLERS

# ========================================================================

async def button_callback(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Handle inline button callbacks"""

query = update.callback_query

await query.answer()

data = query.data

if data.startswith('type_'):

# Workout type selected

workout_type = data.replace('type_', '')

context.user_data['workout']['type'] = workout_type

await query.edit_message_text(

f"✅ Type: {workout_type.title()}\n\n"

f"📏 Distance in km? (e.g., 10.5)"

)

return AWAITING_DISTANCE

elif data == 'status':

# Show status

await self.cmd_status(update, context)

elif data == 'plan':

await self.cmd_plan(update, context)

elif data == 'weather':

await self.cmd_weather(update, context)

# ========================================================================

# NOTIFICATIONS

# ========================================================================

async def send_notification(self, message: str):

"""Send notification to user"""

if not self.chat_id:

logger.warning("No chat_id configured for notifications")

return

try:

await self.app.bot.send_message(

chat_id=self.chat_id,

text=message,

parse_mode='Markdown'

)

logger.info("Notification sent")

except Exception as e:

logger.error(f"Failed to send notification: {e}")

async def send_daily_report(self):

"""Send daily training report"""

# Get current status

load_data = self.db.execute_query("""

SELECT ctl, atl, tsb, acwr

FROM training_load

WHERE athlete_id = 1

ORDER BY date DESC

LIMIT 1

""")

if not load_data:

return

data = load_data[0]

# Generate plan

plan = self._generate_workout_plan(data['tsb'], data['acwr'])

# Weather

weather = self.weather.get_current_weather()

report = f"""

🌅 **Good Morning, Commander!**

📊 **Today's Status:**

• TSB: {data['tsb']:.1f} ({self._get_tsb_status(data['tsb'])['label']})

• ACWR: {data['acwr']:.2f}

🎯 **Recommended Workout:**

{plan['emoji']} {plan['type']}

{plan['volume']} @ {plan['intensity']}

☁️ **Weather:**

{weather['temp']}°C, {weather['conditions']}

Ready to train? Let's go! 💪

"""

await self.send_notification(report)

# ========================================================================

# HELPER METHODS

# ========================================================================

def _get_tsb_status(self, tsb: float) -> Dict:

"""Get TSB status"""

if tsb > 5:

return {'emoji': '🟢', 'label': 'FRESH'}

elif tsb > -5:

return {'emoji': '🟡', 'label': 'OPTIMAL'}

elif tsb > -20:

return {'emoji': '🟠', 'label': 'PRODUCTIVE'}

else:

return {'emoji': '🔴', 'label': 'FATIGUED'}

def _get_acwr_status(self, acwr: float) -> Dict:

"""Get ACWR status"""

if 0.8 <= acwr <= 1.3:

return {'emoji': '🟢', 'label': 'SAFE'}

elif acwr > 1.5:

return {'emoji': '🔴', 'label': 'HIGH RISK'}

else:

return {'emoji': '🟡', 'label': 'LOW'}

def _get_recommendation(self, tsb: float, acwr: float) -> str:

"""Get workout recommendation"""

if tsb < -20 or acwr > 1.5:

return "⚠️ **Recommendation:** REST DAY\nHigh fatigue/risk detected."

elif tsb < -10:

return "💡 **Recommendation:** Easy recovery run"

elif tsb > 10:

return "💪 **Recommendation:** You're fresh - good day for quality!"

else:

return "✅ **Recommendation:** Normal training day"

def _generate_workout_plan(self, tsb: float, acwr: float) -> Dict:

"""Generate workout plan"""

if tsb < -20 or acwr > 1.5:

return {

'type': 'REST',

'emoji': '🛌',

'volume': '0 km',

'intensity': 'None',

'duration': 'Full rest',

'reasoning': 'High fatigue/risk - recovery needed'

}

elif tsb < -10:

return {

'type': 'Easy Recovery',

'emoji': '🚶',

'volume': '5-8 km',

'intensity': 'Very easy',

'duration': '40-60 min',

'reasoning': 'Moderate fatigue - active recovery'

}

elif tsb > 10:

return {

'type': 'Quality Session',

'emoji': '⚡',

'volume': '10-12 km',

'intensity': 'High',

'duration': '60-75 min',

'reasoning': 'Fresh - capitalize on good form'

}

else:

return {

'type': 'Steady Run',

'emoji': '🏃',

'volume': '10-12 km',

'intensity': 'Moderate',

'duration': '60-75 min',

'reasoning': 'Normal training day'

}

async def error_handler(self, update: Update, context: ContextTypes.DEFAULT_TYPE):

"""Handle errors"""

logger.error(f"Telegram error: {context.error}")

if update and update.effective_message:

await update.effective_message.reply_text(

"❌ Sorry, something went wrong. Please try again."

)

# ========================================================================

# RUN BOT

# ========================================================================

def run(self):

"""Run bot"""

logger.info("Starting Telegram bot...")

app = self.build_application()

# Run bot

app.run_polling(allowed_updates=Update.ALL_TYPES)

async def run_async(self):

"""Run bot async"""

logger.info("Starting Telegram bot (async)...")

app = self.build_application()

async with app:

await app.initialize()

await app.start()

await app.updater.start_polling(allowed_updates=Update.ALL_TYPES)

# Keep running

await asyncio.Event().wait()

def create_bot(token: str, chat_id: Optional[str] = None) -> TitanTelegramBot:

"""Create and return configured bot"""

return TitanTelegramBot(token, chat_id)

Run bot: scripts/run_telegram_bot.py

#!/usr/bin/env python3

"""

Run TITAN Telegram Bot

"""

import os

from titan.integrations.telegram_bot import create_bot

from titan.utils.logger import get_logger

logger = get_logger()

def main():

"""Run bot"""

# Get token from environment

token = os.getenv('TITAN_TELEGRAM_BOT_TOKEN')

chat_id = os.getenv('TITAN_TELEGRAM_CHAT_ID')

if not token:

logger.error("TITAN_TELEGRAM_BOT_TOKEN not set!")

logger.info("Get token from @BotFather on Telegram")

return

logger.info("="*60)

logger.info("TITAN TELEGRAM BOT")

logger.info("="*60)

# Create and run bot

bot = create_bot(token, chat_id)

bot.run()

if __name__ == '__main__':

main()

Setup instructions: docs/telegram_setup.md

# TITAN Telegram Bot Setup

## 1. Create Bot

1. Open Telegram

2. Search for `@BotFather`

3. Send `/newbot`

4. Follow instructions

5. Save your bot token

## 2. Get Chat ID

1. Start chat with your bot

2. Send any message

3. Visit: `https://api.telegram.org/bot<YOUR_TOKEN>/getUpdates`

4. Find your `chat_id` in response

## 3. Configure TITAN

```bash

# Add to .env

TITAN_TELEGRAM_BOT_TOKEN=your_bot_token_here

TITAN_TELEGRAM_CHAT_ID=your_chat_id_here

4. Run Bot

python scripts/run_telegram_bot.py

5. Test Bot

Open Telegram and send to your bot:

- /start - Initialize

- /status - Check status

- /help - See all commands

6. Schedule Daily Reports (Optional)

Add to crontab:

0 7 * * * cd /path/to/titan && python -c "from titan.integrations.telegram_bot import create_bot; import asyncio; bot = create_bot('TOKEN', 'CHAT_ID'); asyncio.run(bot.send_daily_report())"

This sends report at 7 AM daily.

**Deliverable:** ✅ Full Telegram bot με interactive commands

**Time:** 10 hours

**Risk:** Low

**Value:** High (mobile access 24/7)

---

#### **Βήμα 2.5: Scheduled Notifications (4 ώρες)**

**File:** `scripts/telegram_scheduler.py`

```python

#!/usr/bin/env python3

"""

Telegram Notification Scheduler

Sends automated notifications at scheduled times

"""

import schedule

import time

import asyncio

import os

from datetime import datetime

from titan.integrations.telegram_bot import create_bot

from titan.core.database import DatabaseManager

from titan.utils.logger import get_logger

logger = get_logger()

class TelegramScheduler:

"""Schedule automated Telegram notifications"""

def __init__(self, bot_token: str, chat_id: str):

self.bot = create_bot(bot_token, chat_id)

self.bot.build_application()

self.db = DatabaseManager()

logger.info("Telegram scheduler initialized")

def schedule_jobs(self):

"""Schedule all notification jobs"""

# Morning report (7 AM)

schedule.every().day.at("07:00").do(self.send_morning_report)

# Evening summary (8 PM)

schedule.every().day.at("20:00").do(self.send_evening_summary)

# ACWR warning check (every 6 hours)

schedule.every(6).hours.do(self.check_acwr_warning)

# Recovery reminder (after rest days)

schedule.every().day.at("18:00").do(self.check_rest_day_reminder)

logger.info("Jobs scheduled")

def send_morning_report(self):

"""Send morning report"""

logger.info("Sending morning report")

asyncio.run(self.bot.send_daily_report())

def send_evening_summary(self):

"""Send evening summary if no workout logged"""

logger.info("Checking evening summary")

# Check if workout logged today

today = datetime.now().strftime('%Y-%m-%d')

workout = self.db.execute_query("""

SELECT id FROM training_sessions

WHERE athlete_id = 1 AND date = ?

""", (today,))

if not workout:

message = """

🌙 **Evening Check-In**

No workout logged today. Was it a rest day?

If you trained, don't forget to log it: /log

Sleep well and recover! 😴

"""

asyncio.run(self.bot.send_notification(message))

def check_acwr_warning(self):

"""Check for high ACWR"""

logger.info("Checking ACWR")

load_data = self.db.execute_query("""

SELECT acwr, date

FROM training_load

WHERE athlete_id = 1

ORDER BY date DESC

LIMIT 1

""")

if load_data and load_data[0]['acwr'] > 1.5:

message = f"""

⚠️ **ACWR Warning!**

Your ACWR is {load_data[0]['acwr']:.2f} (> 1.5)

This indicates HIGH injury risk.

**Recommendation:**

• Take rest day or easy recovery

• Reduce volume by 30-40%

• Focus on sleep and nutrition

Stay safe! 🛡️

"""

asyncio.run(self.bot.send_notification(message))

def check_rest_day_reminder(self):

"""Remind about rest if needed"""

logger.info("Checking rest day reminder")

# Get last 7 days

sessions = self.db.execute_query("""

SELECT date

FROM training_sessions

WHERE athlete_id = 1

AND date >= date('now', '-7 days')

ORDER BY date DESC

""")

if len(sessions) >= 7:

message = """

🛌 **Rest Day Reminder**

You've trained 7 days straight!

Consider taking a rest day soon for optimal recovery.

Remember: Rest is training too! 💪

"""

asyncio.run(self.bot.send_notification(message))

def run(self):

"""Run scheduler"""

self.schedule_jobs()

logger.info("Scheduler running. Press Ctrl+C to stop.")

try:

while True:

schedule.run_pending()

time.sleep(60)  # Check every minute

except KeyboardInterrupt:

logger.info("Scheduler stopped")

def main():

"""Run scheduler"""

token = os.getenv('TITAN_TELEGRAM_BOT_TOKEN')

chat_id = os.getenv('TITAN_TELEGRAM_CHAT_ID')

if not token or not chat_id:

logger.error("Telegram credentials not configured!")

return

scheduler = TelegramScheduler(token, chat_id)

scheduler.run()

if __name__ == '__main__':

main()

Run as background service:

# Install as systemd service

sudo cp scripts/titan-telegram.service /etc/systemd/system/

sudo systemctl enable titan-telegram

sudo systemctl start titan-telegram

# Check status

sudo systemctl status titan-telegram

titan-telegram.service:

[Unit]

Description=TITAN Telegram Scheduler

After=network.target

[Service]

Type=simple

User=your_user

WorkingDirectory=/path/to/titan

Environment="TITAN_TELEGRAM_BOT_TOKEN=your_token"

Environment="TITAN_TELEGRAM_CHAT_ID=your_chat_id"

ExecStart=/path/to/titan/venv/bin/python scripts/telegram_scheduler.py

Restart=always

RestartSec=10

[Install]

WantedBy=multi-user.target

Deliverable: ✅ Automated notifications

Time: 4 hours
Risk: Low
Value: Medium (proactive alerts)

Week 11-12: Garmin Sync & State Machine

Στόχος: Automated workflow - TITAN ↔ Garmin bidirectional sync

Βήμα 2.6: Garmin Connect Integration (16 ώρες)

IMPORTANT NOTE: Garmin doesn't have official API. We'll use community libraries with limitations.

File: titan/integrations/garmin.py

"""

Garmin Connect Integration

Bidirectional sync: Download workouts, Upload plans

WARNING: Uses unofficial garminconnect library

Garmin may change API at any time

"""

from typing import Dict, List, Optional, Tuple

from datetime import datetime, timedelta

import json

from pathlib import Path

try:

from garminconnect import (

Garmin,

GarminConnectConnectionError,

GarminConnectTooManyRequestsError,

GarminConnectAuthenticationError

)

GARMIN_AVAILABLE = True

except ImportError:

GARMIN_AVAILABLE = False

logger.warning("garminconnect not installed. Garmin sync disabled.")

from titan.utils.logger import get_logger

from titan.utils.config import get_config

from titan.core.database import DatabaseManager

logger = get_logger()

class GarminSync:

"""

Garmin Connect synchronization

Features:

- Download activities (auto-import workouts)

- Upload workout plans

- Heart rate data sync

- Training calendar integration

Limitations:

- Unofficial API (may break)

- Rate limited

- Requires credentials

"""

def __init__(self, email: Optional[str] = None, password: Optional[str] = None):

if not GARMIN_AVAILABLE:

raise ImportError("garminconnect library not installed. Install: pip install garminconnect")

self.email = email

self.password = password

self.client = None

self.db = DatabaseManager()

# Token cache

self.token_dir = Path("data/garmin")

self.token_dir.mkdir(parents=True, exist_ok=True)

self.token_file = self.token_dir / "tokens.json"

logger.info("Garmin sync initialized")

def login(self) -> bool:

"""

Login to Garmin Connect

Returns:

True if successful

"""

try:

self.client = Garmin(self.email, self.password)

# Try to load existing tokens

if self.token_file.exists():

try:

with open(self.token_file, 'r') as f:

tokens = json.load(f)

self.client.load_token_data(tokens)

logger.info("Loaded cached Garmin tokens")

# Verify tokens work

self.client.get_full_name()

logger.info("Garmin login successful (cached)")

return True

except Exception as e:

logger.warning(f"Cached tokens failed: {e}")

# Fresh login

self.client.login()

# Save tokens

tokens = self.client.get_token_data()

with open(self.token_file, 'w') as f:

json.dump(tokens, f)

logger.info("Garmin login successful (fresh)")

# Get user info

user = self.client.get_full_name()

logger.info(f"Logged in as: {user}")

return True

except GarminConnectAuthenticationError as e:

logger.error(f"Garmin authentication failed: {e}")

return False

except Exception as e:

logger.error(f"Garmin login error: {e}")

return False

def download_activities(

self,

start_date: datetime,

end_date: Optional[datetime] = None,

limit: int = 100

) -> List[Dict]:

"""

Download activities from Garmin

Args:

start_date: Start date

end_date: End date (default: today)

limit: Max activities

Returns:

List of activities

"""

if not self.client:

logger.error("Not logged in to Garmin")

return []

end_date = end_date or datetime.now()

try:

logger.info(f"Downloading Garmin activities: {start_date.date()} to {end_date.date()}")

activities = self.client.get_activities_by_date(

start_date.strftime('%Y-%m-%d'),

end_date.strftime('%Y-%m-%d'),

activitytype=None  # All types

)

logger.info(f"Downloaded {len(activities)} activities")

return activities[:limit]

except GarminConnectTooManyRequestsError:

logger.error("Rate limit exceeded. Wait before trying again.")

return []

except Exception as e:

logger.error(f"Failed to download activities: {e}")

return []

def import_activity_to_titan(self, activity: Dict) -> Optional[int]:

"""

Import Garmin activity to TITAN database

Args:

activity: Garmin activity dict

Returns:

Session ID if successful

"""

try:

# Extract data

activity_id = activity['activityId']

date = datetime.strptime(activity['startTimeLocal'], '%Y-%m-%d %H:%M:%S').date()

# Check if already imported

existing = self.db.execute_query("""

SELECT id FROM training_sessions

WHERE athlete_id = 1 AND notes LIKE ?

""", (f'%Garmin:{activity_id}%',))

if existing:

logger.debug(f"Activity {activity_id} already imported")

return None

# Map activity type

activity_type = self._map_activity_type(activity.get('activityType', {}).get('typeKey', 'running'))

# Extract metrics

distance = activity.get('distance', 0) / 1000  # meters to km

duration = activity.get('duration', 0)  # seconds

avg_hr = activity.get('averageHR')

max_hr = activity.get('maxHR')

calories = activity.get('calories')

# Calculate average pace if distance > 0

avg_pace = None

if distance > 0 and duration > 0:

avg_pace = duration / 60 / distance  # min/km

# Save to database

session_id = self.db.save_session(

athlete_id=1,

date=str(date),

session_type=activity_type,

distance=distance,

duration=duration,

avg_hr=avg_hr,

max_hr=max_hr,

avg_pace=avg_pace,

notes=f"Auto-imported from Garmin (ID: {activity_id})"

)

if session_id:

logger.info(f"Imported activity {activity_id}: {activity_type}, {distance:.1f}km")

return session_id

except Exception as e:

logger.error(f"Failed to import activity: {e}")

return None

def sync_activities(self, days: int = 7) -> Tuple[int, int]:

"""

Sync recent activities

Args:

days: Days to sync (default 7)

Returns:

(imported_count, skipped_count)

"""

if not self.login():

logger.error("Login failed")

return (0, 0)

start_date = datetime.now() - timedelta(days=days)

activities = self.download_activities(start_date)

imported = 0

skipped = 0

for activity in activities:

result = self.import_activity_to_titan(activity)

if result:

imported += 1

else:

skipped += 1

logger.info(f"Sync complete: {imported} imported, {skipped} skipped")

return (imported, skipped)

def upload_workout(

self,

workout_name: str,

workout_description: str,

scheduled_date: datetime,

workout_steps: List[Dict]

) -> bool:

"""

Upload workout plan to Garmin calendar

Args:

workout_name: Workout name

workout_description: Description

scheduled_date: When to schedule

workout_steps: List of workout steps

Returns:

True if successful

Example steps:

[

{'type': 'warmup', 'duration': 600, 'intensity': 'easy'},

{'type': 'interval', 'duration': 300, 'intensity': 'hard', 'repeat': 5},

{'type': 'cooldown', 'duration': 600, 'intensity': 'easy'}

]

"""

if not self.client:

logger.error("Not logged in")

return False

try:

logger.info(f"Uploading workout: {workout_name}")

# Build workout JSON (Garmin format)

workout_json = self._build_workout_json(

workout_name,

workout_description,

scheduled_date,

workout_steps

)

# Upload to Garmin

# Note: This requires Garmin Premium/Coach subscription

# response = self.client.add_workout_to_calendar(workout_json)

# For now, log the workout

logger.info(f"Workout prepared for upload: {workout_json}")

logger.warning("Actual upload requires Garmin Premium - not implemented")

return True

except Exception as e:

logger.error(f"Failed to upload workout: {e}")

return False

def get_heart_rate_data(self, date: datetime) -> Optional[Dict]:

"""

Get heart rate data for a specific date

Args:

date: Date to query

Returns:

HR data dict with resting HR, max HR, etc.

"""

if not self.client:

logger.error("Not logged in")

return None

try:

date_str = date.strftime('%Y-%m-%d')

hr_data = self.client.get_heart_rates(date_str)

if hr_data:

return {

'date': date_str,

'resting_hr': hr_data.get('restingHeartRate'),

'min_hr': hr_data.get('minHeartRate'),

'max_hr': hr_data.get('maxHeartRate'),

'avg_hr': hr_data.get('averageHeartRate')

}

return None

except Exception as e:

logger.error(f"Failed to get HR data: {e}")

return None

def _map_activity_type(self, garmin_type: str) -> str:

"""Map Garmin activity type to TITAN type"""

mapping = {

'running': 'easy',

'trail_running': 'long',

'track_running': 'intervals',

'treadmill_running': 'easy',

'cycling': 'cross_training',

'indoor_cycling': 'cross_training',

'swimming': 'cross_training',

'walking': 'recovery'

}

return mapping.get(garmin_type.lower(), 'easy')

def _build_workout_json(

self,

name: str,

description: str,

date: datetime,

steps: List[Dict]

) -> Dict:

"""Build Garmin workout JSON"""

# Simplified - real implementation would be more complex

workout = {

'workoutName': name,

'description': description,

'sportType': {'sportTypeId': 1, 'sportTypeKey': 'running'},

'workoutSegments': []

}

for step in steps:

segment = {

'segmentOrder': len(workout['workoutSegments']) + 1,

'sportType': {'sportTypeId': 1, 'sportTypeKey': 'running'},

'workoutSteps': [

{

'type': step['type'],

'duration': step.get('duration', 600),

'targetType': 'heart.rate.zone',

'targetValue': self._get_hr_zone(step.get('intensity', 'easy'))

}

]

}

workout['workoutSegments'].append(segment)

return workout

def _get_hr_zone(self, intensity: str) -> int:

"""Map intensity to HR zone"""

zones = {

'easy': 2,

'moderate': 3,

'hard': 4,

'maximum': 5

}

return zones.get(intensity, 2)

class GarminAutoSync:

"""Automated Garmin synchronization"""

def __init__(self, email: str, password: str):

self.sync = GarminSync(email, password)

def run_daily_sync(self):

"""Run daily auto-sync"""

logger.info("="*60)

logger.info("GARMIN AUTO-SYNC")

logger.info("="*60)

# Sync last 2 days (to catch late uploads)

imported, skipped = self.sync.sync_activities(days=2)

logger.info(f"Auto-sync complete: {imported} new workouts")

return imported

Auto-sync script: scripts/garmin_auto_sync.py

#!/usr/bin/env python3

"""

Garmin Auto-Sync Script

Run daily to import workouts automatically

"""

import os

import schedule

import time

from titan.integrations.garmin import GarminAutoSync

from titan.utils.logger import get_logger

logger = get_logger()

def main():

"""Run auto-sync"""

email = os.getenv('TITAN_GARMIN_EMAIL')

password = os.getenv('TITAN_GARMIN_PASSWORD')

if not email or not password:

logger.error("Garmin credentials not configured!")

return

auto_sync = GarminAutoSync(email, password)

# Schedule daily sync at 9 PM

schedule.every().day.at("21:00").do(auto_sync.run_daily_sync)

# Also run on startup

auto_sync.run_daily_sync()

logger.info("Garmin auto-sync scheduled. Running...")

try:

while True:

schedule.run_pending()

time.sleep(60)

except KeyboardInterrupt:

logger.info("Auto-sync stopped")

if __name__ == '__main__':

main()

Deliverable: ✅ Garmin bidirectional sync

Time: 16 hours
Risk: HIGH (unofficial API, may break)
Value: Medium-High (automation)

Βήμα 2.7: Training State Machine (8 ώρες)

File: titan/core/state_machine.py

"""

Training State Machine

Manages phase transitions with validation

Phases:

- BASE: Building aerobic base

- BUILD: Adding intensity

- PEAK: Maximum intensity

- TAPER: Pre-race reduction

- RACE: Race week

- RECOVERY: Post-race

"""

from enum import Enum

from typing import Dict, List, Optional, Tuple

from datetime import datetime, timedelta

from dataclasses import dataclass

from titan.utils.logger import get_logger

from titan.utils.config import get_config

logger = get_logger()

class TrainingPhase(Enum):

"""Training phases"""

BASE = "base"

BUILD = "build"

PEAK = "peak"

TAPER = "taper"

RACE = "race"

RECOVERY = "recovery"

@dataclass

class PhaseRules:

"""Rules for a training phase"""

name: str

min_duration_days: int

max_duration_days: int

volume_range: Tuple[float, float]  # (min%, max%) of max volume

intensity_easy: float  # % of volume

intensity_moderate: float

intensity_hard: float

allowed_transitions: List[TrainingPhase]

@dataclass

class PhaseTransition:

"""Phase transition record"""

from_phase: TrainingPhase

to_phase: TrainingPhase

date: datetime

reason: str

validated: bool

class TrainingStateMachine:

"""

Training phase state machine

Features:

- Phase validation before transition

- Automatic suggestions based on metrics

- Rollback capability

- Transition history

"""

def __init__(self):

self.current_phase = TrainingPhase.BASE

self.phase_start_date = datetime.now()

self.transition_history: List[PhaseTransition] = []

# Define phase rules

self.rules = {

TrainingPhase.BASE: PhaseRules(

name="Base Building",

min_duration_days=21,

max_duration_days=84,

volume_range=(0.6, 0.9),

intensity_easy=0.85,

intensity_moderate=0.10,

intensity_hard=0.05,

allowed_transitions=[TrainingPhase.BUILD, TrainingPhase.RECOVERY]

),

TrainingPhase.BUILD: PhaseRules(

name="Build Phase",

min_duration_days=14,

max_duration_days=42,

volume_range=(0.8, 1.0),

intensity_easy=0.70,

intensity_moderate=0.20,

intensity_hard=0.10,

allowed_transitions=[TrainingPhase.PEAK, TrainingPhase.BASE, TrainingPhase.RECOVERY]

),

TrainingPhase.PEAK: PhaseRules(

name="Peak Phase",

min_duration_days=7,

max_duration_days=21,

volume_range=(0.7, 0.9),

intensity_easy=0.60,

intensity_moderate=0.25,

intensity_hard=0.15,

allowed_transitions=[TrainingPhase.TAPER, TrainingPhase.BUILD, TrainingPhase.RECOVERY]

),

TrainingPhase.TAPER: PhaseRules(

name="Taper",

min_duration_days=7,

max_duration_days=21,

volume_range=(0.4, 0.6),

intensity_easy=0.70,

intensity_moderate=0.25,

intensity_hard=0.05,

allowed_transitions=[TrainingPhase.RACE]

),

TrainingPhase.RACE: PhaseRules(

name="Race Week",

min_duration_days=1,

max_duration_days=7,

volume_range=(0.2, 0.4),

intensity_easy=0.80,

intensity_moderate=0.15,

intensity_hard=0.05,

allowed_transitions=[TrainingPhase.RECOVERY]

),

TrainingPhase.RECOVERY: PhaseRules(

name="Recovery",

min_duration_days=7,

max_duration_days=21,

volume_range=(0.3, 0.5),

intensity_easy=0.95,

intensity_moderate=0.05,

intensity_hard=0.00,

allowed_transitions=[TrainingPhase.BASE, TrainingPhase.BUILD]

)

}

logger.info(f"State machine initialized in {self.current_phase.value} phase")

def transition_to(

self,

new_phase: TrainingPhase,

reason: str = "",

force: bool = False

) -> Tuple[bool, str]:

"""

Transition to new phase

Args:

new_phase: Target phase

reason: Reason for transition

force: Skip validation

Returns:

(success, message)

"""

if new_phase == self.current_phase:

return (False, "Already in this phase")

logger.info(f"Attempting transition: {self.current_phase.value} -> {new_phase.value}")

# Validate transition

if not force:

valid, message = self.validate_transition(new_phase)

if not valid:

logger.warning(f"Transition blocked: {message}")

return (False, message)

# Record transition

transition = PhaseTransition(

from_phase=self.current_phase,

to_phase=new_phase,

date=datetime.now(),

reason=reason,

validated=not force

)

self.transition_history.append(transition)

# Update state

self.current_phase = new_phase

self.phase_start_date = datetime.now()

logger.info(f"✅ Transitioned to {new_phase.value} phase")

return (True, f"Transitioned to {new_phase.value}")

def validate_transition(self, target_phase: TrainingPhase) -> Tuple[bool, str]:

"""

Validate if transition is allowed

Returns:

(valid, message)

"""

current_rules = self.rules[self.current_phase]

# Check if transition allowed

if target_phase not in current_rules.allowed_transitions:

return (

False,

f"Cannot transition from {self.current_phase.value} to {target_phase.value}. "

f"Allowed: {[p.value for p in current_rules.allowed_transitions]}"

)

# Check minimum duration

days_in_phase = (datetime.now() - self.phase_start_date).days

if days_in_phase < current_rules.min_duration_days:

return (

False,

f"Minimum duration not met: {days_in_phase} < {current_rules.min_duration_days} days"

)

return (True, "Transition validated")

def suggest_transition(

self,

current_metrics: Dict

) -> Optional[Tuple[TrainingPhase, str]]:

"""

Suggest phase transition based on metrics

Args:

current_metrics: Dict with ctl, atl, tsb, days_in_phase, etc.

Returns:

(suggested_phase, reason) or None

"""

days_in_phase = (datetime.now() - self.phase_start_date).days

current_rules = self.rules[self.current_phase]

tsb = current_metrics.get('tsb', 0)

acwr = current_metrics.get('acwr', 1.0)

ctl = current_metrics.get('ctl', 0)

# Check if exceeded max duration

if days_in_phase > current_rules.max_duration_days:

# Suggest next logical phase

if self.current_phase == TrainingPhase.BASE:

return (TrainingPhase.BUILD, "Base phase complete - ready to build")

elif self.current_phase == TrainingPhase.BUILD:

return (TrainingPhase.PEAK, "Build phase complete - ready to peak")

# Check for overtraining indicators

if acwr > 1.5 or tsb < -30:

return (TrainingPhase.RECOVERY, "High fatigue detected - recovery needed")

# Check if ready to progress

if self.current_phase == TrainingPhase.BASE:

if ctl > 50 and days_in_phase >= 28:

return (TrainingPhase.BUILD, "Strong base built - ready for intensity")

return None

def get_phase_guidelines(self) -> Dict:

"""Get guidelines for current phase"""

rules = self.rules[self.current_phase]

return {

'phase': self.current_phase.value,

'phase_name': rules.name,

'days_in_phase': (datetime.now() - self.phase_start_date).days,

'min_duration': rules.min_duration_days,

'max_duration': rules.max_duration_days,

'volume_range': rules.volume_range,

'intensity_distribution': {

'easy': rules.intensity_easy,

'moderate': rules.intensity_moderate,

'hard': rules.intensity_hard

},

'allowed_transitions': [p.value for p in rules.allowed_transitions]

}

def rollback_transition(self) -> Tuple[bool, str]:

"""Rollback last transition"""

if not self.transition_history:

return (False, "No transitions to rollback")

last_transition = self.transition_history.pop()

self.current_phase = last_transition.from_phase

# Would need to restore exact date - simplified here

logger.info(f"Rolled back to {self.current_phase.value}")

return (True, f"Rolled back to {self.current_phase.value}")

def get_transition_history(self) -> List[Dict]:

"""Get transition history"""

return [

{

'from': t.from_phase.value,

'to': t.to_phase.value,

'date': t.date.isoformat(),

'reason': t.reason,

'validated': t.validated

}

for t in self.transition_history

]

Integration with TITAN:

# In TitanSystem class

class TitanSystem:

def __init__(self):

# ... existing code ...

self.state_machine = TrainingStateMachine()

def check_phase_transition(self):

"""Check if phase transition recommended"""

# Get current metrics

metrics = {

'ctl': self.tsb_engine.ctl,

'atl': self.tsb_engine.atl,

'tsb': self.tsb_engine.tsb,

'acwr': self.acwr_engine.current_acwr

}

# Get suggestion

suggestion = self.state_machine.suggest_transition(metrics)

if suggestion:

phase, reason = suggestion

print(f"\n⚠️  PHASE TRANSITION SUGGESTED")

print(f"Current: {self.state_machine.current_phase.value}")

print(f"Suggested: {phase.value}")

print(f"Reason: {reason}")

confirm = input("\nTransition now? (y/n): ")

if confirm.lower() == 'y':

success, msg = self.state_machine.transition_to(phase, reason)

print(f"\n{'✅' if success else '❌'} {msg}")

Deliverable: ✅ Training state machine με validation

Time: 8 hours
Risk: Low
Value: High (prevents poor planning)

PHASE 2 SUMMARY

Duration: 8 weeks
Total Hours: ~80 hours
Deliverables:

- ✅ Production ML pipeline με validation

- ✅ Full Streamlit web dashboard

- ✅ Telegram bot με commands & notifications

- ✅ Garmin bidirectional sync

- ✅ Training state machine

Status: Intelligence layer complete, ready for Phase 3

ΕΠΟ ΜΕΝΟ: PHASE 3 - GOD MODE

Θέλεις να συνεχίσουμε με το Phase 3 (LSTM, Reinforcement Learning, Always-On, Vision AI)?

🗺️ TITAN EVOLUTION - PHASE 3: GOD MODE

PHASE 3: GOD MODE & INVISIBLE AI (Months 4-6)

Στόχος: Digital Twin που σε ακολουθεί παντού, αποφασίζει 24/7, και προλαβαίνει τα πάντα

Month 4: Advanced ML & Neural Networks

Week 13-14: LSTM Time Series Prediction

Βήμα 3.1: LSTM Neural Network (20 ώρες)

File: titan/science/neural_networks.py

"""

LSTM Neural Networks for Time Series Prediction

Deep learning for HRV, fatigue, and performance forecasting

Requirements:

- TensorFlow 2.x

- Minimum 6 months of quality data

- GPU recommended (but optional)

"""

import numpy as np

import pandas as pd

from typing import Dict, List, Optional, Tuple

from datetime import datetime, timedelta

from pathlib import Path

try:

import tensorflow as tf

from tensorflow import keras

from tensorflow.keras import layers, callbacks

from tensorflow.keras.models import Sequential, load_model

from sklearn.preprocessing import MinMaxScaler

TENSORFLOW_AVAILABLE = True

except ImportError:

TENSORFLOW_AVAILABLE = False

from titan.utils.logger import get_logger

from titan.utils.config import get_config

from titan.core.database import DatabaseManager

logger = get_logger()

class LSTMTimeSeriesPredictor:

"""

LSTM-based time series predictor

Predictions:

- HRV trends (7-day forecast)

- Fatigue accumulation

- Performance readiness

- Injury risk probability

Architecture:

- Input: 30-day sequence

- LSTM layers: 2-3 stacked

- Output: 7-day forecast

"""

def __init__(self, model_dir: Optional[str] = None):

if not TENSORFLOW_AVAILABLE:

raise ImportError("TensorFlow not installed. Install: pip install tensorflow")

config = get_config()

self.model_dir = Path(model_dir or config.ml.model_path) / "lstm"

self.model_dir.mkdir(parents=True, exist_ok=True)

# Model parameters

self.sequence_length = 30  # Days of history

self.forecast_horizon = 7   # Days to predict

self.features = [

'hrv',

'rhr',

'sleep_hours',

'ctl',

'atl',

'tsb',

'weekly_load',

'soreness',

'fatigue',

'mood'

]

# Preprocessing

self.scaler = MinMaxScaler(feature_range=(0, 1))

# Models

self.hrv_model = None

self.fatigue_model = None

self.readiness_model = None

# State

self.is_trained = False

self.training_history = {}

# Database

self.db = DatabaseManager()

logger.info("LSTM predictor initialized")

# GPU check

gpus = tf.config.list_physical_devices('GPU')

if gpus:

logger.info(f"✅ GPU available: {len(gpus)} device(s)")

# Enable memory growth

for gpu in gpus:

tf.config.experimental.set_memory_growth(gpu, True)

else:

logger.warning("⚠️  No GPU found. Training will be slower on CPU.")

def prepare_time_series_data(

self,

athlete_id: int = 1,

min_samples: int = 180

) -> Tuple[np.ndarray, np.ndarray, pd.DataFrame]:

"""

Prepare time series data from database

Args:

athlete_id: Athlete ID

min_samples: Minimum days of data required

Returns:

(X, y, raw_data)

"""

logger.info("Preparing time series data...")

# Query database for all metrics

query = """

SELECT

dm.date,

dm.hrv,

dm.rhr,

dm.sleep_hours,

dm.soreness,

dm.fatigue,

dm.mood,

tl.ctl,

tl.atl,

tl.tsb,

tl.acute_load as weekly_load

FROM daily_metrics dm

LEFT JOIN training_load tl ON dm.athlete_id = tl.athlete_id AND dm.date = tl.date

WHERE dm.athlete_id = ?

ORDER BY dm.date ASC

"""

data = self.db.execute_query(query, (athlete_id,))

if len(data) < min_samples:

raise ValueError(f"Insufficient data: {len(data)} < {min_samples} days required")

# Convert to DataFrame

df = pd.DataFrame(data)

df['date'] = pd.to_datetime(df['date'])

df = df.set_index('date')

# Handle missing values

df = df.fillna(method='ffill').fillna(method='bfill')

# Select features

feature_df = df[self.features].copy()

logger.info(f"Loaded {len(df)} days of data")

# Create sequences

X, y = self._create_sequences(feature_df.values)

logger.info(f"Created {len(X)} sequences")

return X, y, df

def _create_sequences(

self,

data: np.ndarray

) -> Tuple[np.ndarray, np.ndarray]:

"""

Create overlapping sequences for LSTM

Args:

data: Time series data (days x features)

Returns:

X: Input sequences (samples x sequence_length x features)

y: Target values (samples x forecast_horizon x features)

"""

X, y = [], []

for i in range(len(data) - self.sequence_length - self.forecast_horizon + 1):

# Input: 30 days of history

X.append(data[i:i + self.sequence_length])

# Target: Next 7 days

y.append(data[i + self.sequence_length:i + self.sequence_length + self.forecast_horizon])

return np.array(X), np.array(y)

def build_lstm_model(

self,

input_shape: Tuple[int, int],

output_steps: int,

output_features: int

) -> keras.Model:

"""

Build LSTM model architecture

Args:

input_shape: (sequence_length, num_features)

output_steps: Forecast horizon

output_features: Number of output features

Returns:

Compiled Keras model

"""

model = Sequential([

# Input layer

layers.Input(shape=input_shape),

# LSTM layers (stacked)

layers.LSTM(

128,

return_sequences=True,

kernel_regularizer=keras.regularizers.l2(0.001)

),

layers.Dropout(0.2),

layers.LSTM(

64,

return_sequences=True,

kernel_regularizer=keras.regularizers.l2(0.001)

),

layers.Dropout(0.2),

layers.LSTM(

32,

return_sequences=False

),

layers.Dropout(0.2),

# Dense layers

layers.Dense(64, activation='relu'),

layers.Dropout(0.2),

# Output layer

layers.Dense(output_steps * output_features),

# Reshape to (steps, features)

layers.Reshape((output_steps, output_features))

])

# Compile

model.compile(

optimizer=keras.optimizers.Adam(learning_rate=0.001),

loss='mse',

metrics=['mae']

)

logger.info("LSTM model built:")

logger.info(f"  Parameters: {model.count_params():,}")

return model

def train_hrv_model(

self,

X: np.ndarray,

y: np.ndarray,

epochs: int = 100,

validation_split: float = 0.2

) -> Dict:

"""

Train HRV prediction model

Args:

X: Input sequences

y: Target sequences

epochs: Training epochs

validation_split: Validation data fraction

Returns:

Training history

"""

logger.info("="*60)

logger.info("TRAINING HRV LSTM MODEL")

logger.info("="*60)

# Extract HRV only (first feature)

y_hrv = y[:, :, 0]  # (samples, forecast_horizon)

# Scale data

X_scaled = self._scale_features(X)

# Build model

input_shape = (X.shape[1], X.shape[2])

self.hrv_model = self.build_lstm_model(

input_shape=input_shape,

output_steps=self.forecast_horizon,

output_features=1

)

# Callbacks

early_stop = callbacks.EarlyStopping(

monitor='val_loss',

patience=15,

restore_best_weights=True

)

reduce_lr = callbacks.ReduceLROnPlateau(

monitor='val_loss',

factor=0.5,

patience=5,

min_lr=0.00001

)

checkpoint = callbacks.ModelCheckpoint(

str(self.model_dir / 'hrv_model_best.h5'),

monitor='val_loss',

save_best_only=True

)

# Train

logger.info(f"Training on {len(X)} samples...")

history = self.hrv_model.fit(

X_scaled,

y_hrv,

epochs=epochs,

batch_size=32,

validation_split=validation_split,

callbacks=[early_stop, reduce_lr, checkpoint],

verbose=1

)

# Save final model

self.hrv_model.save(str(self.model_dir / 'hrv_model_final.h5'))

# Results

final_loss = history.history['loss'][-1]

final_val_loss = history.history['val_loss'][-1]

logger.info("="*60)

logger.info("TRAINING COMPLETE")

logger.info("="*60)

logger.info(f"Final training loss: {final_loss:.4f}")

logger.info(f"Final validation loss: {final_val_loss:.4f}")

self.is_trained = True

self.training_history['hrv'] = history.history

return history.history

def predict_hrv_forecast(

self,

recent_data: np.ndarray

) -> Dict:

"""

Predict HRV for next 7 days

Args:

recent_data: Last 30 days of data (30 x features)

Returns:

Forecast dict with predictions and confidence

"""

if not self.hrv_model:

raise RuntimeError("HRV model not trained")

# Scale input

recent_scaled = self._scale_features(recent_data.reshape(1, *recent_data.shape))

# Predict

prediction = self.hrv_model.predict(recent_scaled, verbose=0)

# Inverse scale (only HRV)

hrv_prediction = prediction[0, :, 0]

# Calculate confidence (based on training loss)

val_loss = self.training_history.get('hrv', {}).get('val_loss', [1.0])[-1]

confidence = 1.0 / (1.0 + val_loss)

# Generate forecast

forecast = {

'predictions': [

{

'day': i + 1,

'date': (datetime.now() + timedelta(days=i+1)).strftime('%Y-%m-%d'),

'hrv': float(hrv_prediction[i]),

'confidence': float(confidence)

}

for i in range(len(hrv_prediction))

],

'trend': self._calculate_trend(hrv_prediction),

'alert': self._check_hrv_alert(hrv_prediction)

}

logger.info(f"HRV forecast: {forecast['trend']} trend")

return forecast

def train_fatigue_model(

self,

X: np.ndarray,

y: np.ndarray,

epochs: int = 100

) -> Dict:

"""

Train cumulative fatigue prediction model

Predicts fatigue score (composite of TSB, soreness, sleep deficit)

"""

logger.info("Training fatigue prediction model...")

# Composite fatigue score

y_fatigue = self._calculate_fatigue_score(y)

# Scale

X_scaled = self._scale_features(X)

# Build model

self.fatigue_model = self.build_lstm_model(

input_shape=(X.shape[1], X.shape[2]),

output_steps=self.forecast_horizon,

output_features=1

)

# Train

history = self.fatigue_model.fit(

X_scaled,

y_fatigue,

epochs=epochs,

batch_size=32,

validation_split=0.2,

callbacks=[

callbacks.EarlyStopping(patience=15, restore_best_weights=True),

callbacks.ReduceLROnPlateau(factor=0.5, patience=5)

],

verbose=1

)

# Save

self.fatigue_model.save(str(self.model_dir / 'fatigue_model.h5'))

logger.info(f"Fatigue model trained. Val loss: {history.history['val_loss'][-1]:.4f}")

return history.history

def predict_injury_risk(

self,

recent_data: np.ndarray

) -> Dict:

"""

Predict injury risk over next 7 days

Uses ensemble of HRV, fatigue, and load models

"""

if not all([self.hrv_model, self.fatigue_model]):

raise RuntimeError("Models not trained")

# Get predictions

hrv_forecast = self.predict_hrv_forecast(recent_data)